Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Added ktlint to Gradle settings for project

  - Added more to initial blueprint for Dart side of plugin code

  - Looked further into making plugin work on Kotlin side

  - Code reviewed

- What is planned to be done until the next scrum meeting?

  - Continue code review

  - Monitor progress of team

- What are the hurdles?

  - Time is a finite resource

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studying for chem test, wasnt able to make it to meeting.

  - Worked on the unit test for sequence.

  - Troubleshooting ktlint

- What is planned to be done until the next scrum meeting?

  - Continue working on user story.

- What are the hurdles?

  - Some time management + ktlint is not cooperating.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixing Pad.kt

- What is planned to be done until the next scrum meeting?

  - Finish fixing Pad.kt

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished fixing major syntax errors on Sequence

- What is planned to be done until the next scrum meeting?

  - Install ktlint and run it on Sequence

  - Unit testing on Sequence

- What are the hurdles?

  - Stuck on installing ktlint

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on reimplementing game structures in Kotlin

- What are the hurdles?

  - My mental health

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - About finished translation of code

- What is planned to be done until the next scrum meeting?

  - Install swiftlint and run it

- What are the hurdles?

  - Figuring out the translation of atomic values

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Committed changes to Swift File

- What is planned to be done until the next scrum meeting?

  - Implement Swiftlint

- What are the hurdles?

  - Due Dates incoming

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished one part of the translation

- What is planned to be done until the next scrum meeting?

  - Check swiftlint code lines

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished translation of Sequence class

  - Pushed changes to github

  - Applied Swift-lint

- What is planned to be done until the next scrum meeting?

  - Wait on joseph to review changes and go from there

  - Start looking into the unit tests

- What are the hurdles?

  - Time Management