Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega

Absent: Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 3.2

- What was done since the last scrum meeting?

  - Reviewed Pad structure

  - Merged Pad structure code

  - Banged head against wall regarding ConnectionService

- What is planned to be done until the next scrum meeting?

  - Try to have an idea of how to reimplement ConnectionService

- What are the hurdles?

  - Time is a finite resource

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed sequence class to continue writing unit tests.

  - Planning on meeting with karanveer after the meeting to try and finalize unit test.

  - Looking over Junit documentation

- What is planned to be done until the next scrum meeting?

  - Continue user story.

- What are the hurdles?

  - Writing the unit tests without errors.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed Pad.kt with comments

  - Looked over more Kotlin

- What is planned to be done until the next scrum meeting?

  - Start user story 8

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kt-Linted Sequence in Kotlin

- What is planned to be done until the next scrum meeting?

  - Work with Carlos with Unit Testing Sequence

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Reimplementing game structures in Kotlin

- What are the hurdles?

  - My mental health, but less so this time

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed swift code based on the comments made

- What is planned to be done until the next scrum meeting?

  - Finish fixing the code (threads and atomic boolean)

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Committed Changes to the Sequence.swift File

- What is planned to be done until the next scrum meeting?

  - Fix Syntax Errors and m Prefixes

- What are the hurdles?

  - Time and Workload Management with Team members.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked the comments about the code

  - Made some changes to the code according to the comments

- What is planned to be done until the next scrum meeting?

  - Submit the work

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?