Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:37pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed submitted work from rest of team

  - Continued trying to blueprint backend service

- What is planned to be done until the next scrum meeting?

  - Continue to blueprint background service

  - Plan out continued development

  - Work on UML for background service

- What are the hurdles?

  - Time is a finite resource

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made small fixes to sequence.kt

  - Looked into the wireless connection issue with swift

  - Met with karanveer to finish up the sequence.kt and debug gradle issues online.

- What is planned to be done until the next scrum meeting?

  - Try to work on a new user story and get junit testing to compile on the gradle.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over User Story 8

  - Looked over Using Plugins in Dart

- What is planned to be done until the next scrum meeting?

  - Help Cass with their user story

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Figured out a way to use JUnit Testing for Kotlin

  - Fixed build.gradle so IDEs can compile Kotlin files

- What is planned to be done until the next scrum meeting?

  - Work on Unit Testing

  - Work on another user story.

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on catching up on implementing game structures in Kotlin

- What are the hurdles?

  - Not sure

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read up on atomic booleans

- What is planned to be done until the next scrum meeting?

  - Fix code based on comments

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Debugging

- What is planned to be done until the next scrum meeting?

  - Completion of Sequence Translation into Swift

- What are the hurdles?

  - Language Hurdles with Swift.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Made the last changes to Game

- What is planned to be done until the next scrum meeting?

  - Make more changes to Game according to comments

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on translation of sequence to swift according to review

- What is planned to be done until the next scrum meeting?

  - Finish up the translation

- What are the hurdles?

  - Time management