Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.1

- What was done since the last scrum meeting?

  - Reviewed other plugin for other apps for ideas on how to complete ours

  - Reviewed team’s work

- What is planned to be done until the next scrum meeting?

  - Continue brainstorming to get app working again

  - Prepare for next Sprint

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up the sequence.kt

  - Investigated unit testing stub w/Karanveer

- What is planned to be done until the next scrum meeting?

  - Work on a new user story

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Helped with Game.kt

  - Took a look at where to start translating Game.Java

- What is planned to be done until the next scrum meeting?

  - Finish Game.kt by the end of the weekend

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Fixing Sequence.kt

  - Prepared Pad Stub for Unit testing

- What is planned to be done until the next scrum meeting?

  - Work on another user story.

- What are the hurdles?

  - List<> in kotlin.collections and List<> in java.util are different.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Prepare for next user story

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look into overriding run function

- What is planned to be done until the next scrum meeting?

  - Finish fixing code

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Clean up of Sequence File

- What is planned to be done until the next scrum meeting?

  - Finalize Sequence on Swift

- What are the hurdles?

  - Time management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixing code according to comments

- What is planned to be done until the next scrum meeting?

  - Do some testing with threads in swift

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on translation of sequence

  - Helped Ziad with changes according to comments from Joseph

- What is planned to be done until the next scrum meeting?

  - Finish the translation

- What are the hurdles?

  - Time management