Sprint Planning Meeting Minutes:

Attendees:  Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:45pm

User Stories:

User Story #6: Implement Android Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on Android-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Kotlin linting checks.

User Story #7: Implement iPhone Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on iPhone-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Swift linting checks.

After discussion, the velocity of the team was estimated to be 60 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

- User Story 14

- User Story 15

- User Story 16

The team members indicated their willingness to work on the following user stories.

- Joseph Quinn

  - User Story 16

- Karanveer Sandhu

  - User Story 6 -> 10

- Cassandra de la Cruz-Munoz

  - User Story 12

- Carlos Amasifuen

  - User Story 6 -> 10

- Ziad Malik

  - User Story 11

- Angel Hourruitiner

  - User Story 14, 8

- Leinier Perez

  - User Story 11

- Naomi Guedes

  - User Story 13

- Aldo Ortega

  - User Story 13