Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:37pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.1

- What was done since the last scrum meeting?

  - Worked on getting example application running.

  - Attempted to fix example app crashing when pad lookup is ended

- What is planned to be done until the next scrum meeting?

  - Continue to review colleagues submissions

  - Work on fixing crashing of example application

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Not much. Internet was out all day and I couldn't pull the lastest commits to debug the crash issue.

- What is planned to be done until the next scrum meeting?

  - Debug and fix the crashing issue.

- What are the hurdles?

  - Currently no internet.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to fix the error in the User Registration Page

- What is planned to be done until the next scrum meeting?

  - Keep working on the User Registration Page

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Set up Dart SDK

  - Set up Flutter apps to run on connected Android app

- What is planned to be done until the next scrum meeting?

  - Figure out why stop searching pads makes app crash

- What are the hurdles?

  - Stuck on how the Flutter structure works.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fix issues with the user_registration.dart file

- What is planned to be done until the next scrum meeting?

  - More work on user registration

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of pad code to swift

- What is planned to be done until the next scrum meeting?

  - Continue translating code

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of Sequence Class

- What is planned to be done until the next scrum meeting?

  - Debugging

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I continued working on the code

- What is planned to be done until the next scrum meeting?

  - Finish the function and move to another one

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on Sequence class

- What is planned to be done until the next scrum meeting?

  - Finish converting Sequence class

  - Push changes to github

- What are the hurdles?

  - Time management