Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to try and debug Pad connection code

  - Reviewed work of peers

  - Commented on peer work

- What is planned to be done until the next scrum meeting?

  - Continue to debug Pad connection

  - Observe team work on Swift side of application

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on the crashing issue for the pad plugin.

- What is planned to be done until the next scrum meeting?

  - Continue debugging the issue.

- What are the hurdles?

  - Time management with several assignments due coming up.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on User Registration connecting to the website

- What is planned to be done until the next scrum meeting?

  - Make it more efficient

  - Keep working on the user story

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning Structures of a Flutter Application

- What is planned to be done until the next scrum meeting?

  - Work on debugging

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on user registration

- What is planned to be done until the next scrum meeting?

  - Further work on user registration, using the new URL

- What are the hurdles?

  - None anticipated

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of pad code to Swift

  - Read more on Swift

- What is planned to be done until the next scrum meeting?

  - Continue with the translation

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Not much, Busy with other things

- What is planned to be done until the next scrum meeting?

  - Translation

- What are the hurdles?

  - Exam Weeks

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Learned the basics of Network Framework and Swift.io

  - Read more about the old code in Java

- What is planned to be done until the next scrum meeting?

  - Continue writing the code and post some of it to Github

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on Sequence class

  - Almost done with converting to Swift

- What is planned to be done until the next scrum meeting?

  - Push changes to github

  - Wait for Review

- What are the hurdles?

  - Time management