Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:36pm

Joseph Quinn:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to run pad emulator script to connect to the plugin app.

  - Running into issues with pad emulator, not sure if it needs to be fixed on my side.

- What is planned to be done until the next scrum meeting?

  - Continue trying to get pad emulator to work so that it can be detected by the app.

- What are the hurdles?

  - Issues with pad emulator

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on User Story

- What is planned to be done until the next scrum meeting?

  - Finish up User Registration

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Hopefully fixed pad_plugin crashing issue.

- What is planned to be done until the next scrum meeting?

  - Work on other arising bugs and continue development

- What are the hurdles?

  - Not knowing libraries for Connections

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Find issue with the user registration endpoint the app was using

- What is planned to be done until the next scrum meeting?

  - Figure out what the right endpoint is

- What are the hurdles?

  - That involves reading the website code which I’m unfamiliar with

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of Pad Class to Swift

- What is planned to be done until the next scrum meeting?

  - Continuing Translation

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Nothing, Exam week

- What is planned to be done until the next scrum meeting?

  - Translation of Sequence Class

- What are the hurdles?

  - Time management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished what was left to do translate in pad file

- What is planned to be done until the next scrum meeting?

  - Improve codes from pad and game

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Communicated with Ziad to push changes to github from joseph’s comments

- What is planned to be done until the next scrum meeting?

  - Push changes after fixing comments

- What are the hurdles?

  - Time management