Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:40 pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.0

- What was done since the last scrum meeting?

  - Reviewed work from peers

  - Contributed to debugging application with Karanveer Sandhu

- What is planned to be done until the next scrum meeting?

  - Continue to work on website backend updating

  - Continue working on debugging

- What are the hurdles?

  - Hospitalization

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Investigated the new issue with the pad emulator.

  - Pad emulator connects but with issues.

- What is planned to be done until the next scrum meeting?

  - Continue debugging pad issues.

- What are the hurdles?

  - Unknown connectivity issues.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished adding Sessions to User Registration

- What is planned to be done until the next scrum meeting?

  - Complete User Registration

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking at Carlos’s comments

  - Figuring out Python Interpreter not working in Android studio

- What is planned to be done until the next scrum meeting?

  - Work on new User Story

- What are the hurdles?

  - Python in Android Studio is bad.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Try to find the correct endpoint for the user registration

- What is planned to be done until the next scrum meeting?

  - Complete user registration

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read up on NW connection

- What is planned to be done until the next scrum meeting?

  - Fix mistakes in code

- What are the hurdles?

  - Time management

  - Kind of confused on NW connection

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Nothing, Exam week

- What is planned to be done until the next scrum meeting?

  - Continuing Translation of Sequence Class

- What are the hurdles?

  - Time Management.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Wrote more code in the pad file

- What is planned to be done until the next scrum meeting?

  - Submit code to github ready to be corrected

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pushed Sequence class changes to github from feedback

- What is planned to be done until the next scrum meeting?

  - Communicate with Joseph to see what’s next

  - Maybe start a new user story

- What are the hurdles?

  - None