Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.1

- What was done since the last scrum meeting?

  - Coordinated development for the Sequence class in Kotlin

  - Reviewed submitted work

  - Working on merging newly completed work into repository

  - Fixed issues with the Android side of the application not compiling

- What is planned to be done until the next scrum meeting?

  - Continue working on merging pull requests

  - Continue fixing Android application not compiling

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed commits for the pad plugin errors.

- What is planned to be done until the next scrum meeting?

  - Continue working on getting pad plugin to work.

- What are the hurdles?

  - Trouble figuring out the problem.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Translated the last part of Game.java into Kotlin

- What is planned to be done until the next scrum meeting?

  - User Story 8

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Trying to unit test Sequence

  - Fixed small things in Sequence

- What is planned to be done until the next scrum meeting?

  - Work on a different user story.

- What are the hurdles?

  - Not knowing previous code functions etc.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reorienting myself with the codebase

- What is planned to be done until the next scrum meeting?

  - Work on current user story

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed last changes made to code

- What is planned to be done until the next scrum meeting?

  - Work on different user story

- What are the hurdles?

  - none

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Nothing Much. Busy with ShellHacks

- What is planned to be done until the next scrum meeting?

  - Plan accordingly with next Sprints

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Done some testing with threads with swift

- What is planned to be done until the next scrum meeting?

  - Start with the translation of Pad.java to swift.

- What are the hurdles?

  - Laptop was sent to be repaired

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept looking over Sequence changes

- What is planned to be done until the next scrum meeting?

  - Finish up sequence translation

- What are the hurdles?

  - Time management