Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.3

- What was done since the last scrum meeting?

  - Continued development coordination

  - Fixed issues with plugin not compiling correctly

- What is planned to be done until the next scrum meeting?

  - Continue fixing issues with plugin

  - Continue observing & commenting on development

  - Implement Player in kotlin?

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed Smart Cast issue with Pad Plugin

- What is planned to be done until the next scrum meeting?

  - Continue working on the user story, there is an issue with Pad.kt

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Took a look at user registration and started implementing it

- What is planned to be done until the next scrum meeting?

  - Keep implementing User Registration

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixing up some syntax errors in Pad.kt

  - Installing Dart/Flutter into IDE

- What is planned to be done until the next scrum meeting?

  - Debugging the pad-plugin

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Implement game structure in Kotlin

- What are the hurdles?

  - I don’t quite understand the project file structure

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Start translating Pad code to Swift

- What is planned to be done until the next scrum meeting?

  - Continue translating code

- What are the hurdles?

  - Time management (I have exams this week)

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Restart of translation of Sequence File in Swift

- What is planned to be done until the next scrum meeting?

  - Finish Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Started writing code on Pad

  - Reading about network.framework on swift

- What is planned to be done until the next scrum meeting?

  - Continue writing code

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on converting sequence

- What is planned to be done until the next scrum meeting?

  - Finish converting sequence

- What are the hurdles?

  - Time management