Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.6

- What was done since the last scrum meeting?

  - Got application compiling correctly

  - Re-implemented Player class in Kotlin

  - Continued to blueprint plugin development

- What is planned to be done until the next scrum meeting?

  - Work further on Player class integration

  - Review and merge other contributions

- What are the hurdles?

  - Midterms

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the code from last time, but seems it has compiled finally.

  - Not a whole lot because I have midterm tomorrow.

- What is planned to be done until the next scrum meeting?

  - Continue debugging pad plugin.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got a basic User Registration Page

- What is planned to be done until the next scrum meeting?

  - Figure out how to link the website with the page

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Ktlinting some files in pad-plugin

  - Figuring out how to remove io.flutter errors

- What is planned to be done until the next scrum meeting?

  - More of debugging the pad-plugin

- What are the hurdles?

  - Stuck on removing errors from IDE

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Reimplement game structures in kotlin

- What are the hurdles?

  - Me not understanding the project file structure

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translating code

- What is planned to be done until the next scrum meeting?

  - Continue translating code

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Committed new Changes to Sequence Class

- What is planned to be done until the next scrum meeting?

  - Continue Translation of Sequence Class

- What are the hurdles?

  - None

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue coding pad.swift

  - Reviewed more lines in pad.java

- What is planned to be done until the next scrum meeting?

  - Continue with the coding of pad

- What are the hurdles?

  - Thread management

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued worked on sequence class

- What is planned to be done until the next scrum meeting?

  - Finish sequence class conversion

- What are the hurdles?

  - Time management