Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Removed Player class usage in Kotlin Pad plugin in favor of HashMap

  - Aligned Dart code with continued development of Kotlin interface

- What is planned to be done until the next scrum meeting?

  - Review colleagues work

  - Check to see how Example of Kotlin plugin is compiling

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewing the setup process for pad emulator via connection with the app.

- What is planned to be done until the next scrum meeting?

  - Continue working on the app on try to see if there is a connection between pademulator and app.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched how to use a website to fetch data

  - Started coding it in

- What is planned to be done until the next scrum meeting?

  - Keep working on user story

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Setting up flutter on device and Android studio

- What is planned to be done until the next scrum meeting?

  - More of debugging the pad-plugin

  - Fix flutter errors for AgineekPadPlugin

- What are the hurdles?

  - Stuck on removing errors from IDE

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - I’m not sure what I should be doing

- What are the hurdles?

  - See above

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Translation of Pad code to Swift

- What is planned to be done until the next scrum meeting?

  - Continue translation

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1.5 Hours

- What was done since the last scrum meeting?

  - Translation of Sequence Class

- What is planned to be done until the next scrum meeting?

  - Finalizing Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Writing more code on pad.swift

  - Done some testing with Objective-C and swift.

- What is planned to be done until the next scrum meeting?

  - Learn about Socket in swift

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?