Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:33pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed website code

  - Planned steps for updating website

- What is planned to be done until the next scrum meeting?

  - Work on updating website

- What are the hurdles?

  - Time, Sick

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Debugged with an actual phone, not emulator.

  - Still ran into the same issues.

  - Reviewed MDNS video posted.

- What is planned to be done until the next scrum meeting?

  - Continue debugging the pad connection issue.

- What are the hurdles?

  - Time

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up what i could in User Registration

  - Started looking into Login Page

- What is planned to be done until the next scrum meeting?

  - Work on linking Login Page with the website

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching about Nsd Connection services in Android

- What is planned to be done until the next scrum meeting?

  - More on Nsd Connections

- What are the hurdles?

  - Midterms coming up next week

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on Login page with website

- What are the hurdles?

  - Time

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue fixing code

- What is planned to be done until the next scrum meeting?

  - Finish pad code

- What are the hurdles?

  - Time management

  - Difficulty fully understanding NW connection

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Taking a look at Kotlin Classes to Translate to Swift

- What is planned to be done until the next scrum meeting?

  - Understand the Kotlin Functionality

- What are the hurdles?

  - Time management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Done some adjustments to the code

- What is planned to be done until the next scrum meeting?

  - Review more code

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Figured out what to work on next

  - Setup files for SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Start working on SwiftAgineekPadPlugin.swift with Ziad

- What are the hurdles?

  - Time management