Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time:  8:33pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Reviewed Laravel documentation

  - Cleaned up old website code

  - Worked on new API for phone application

- What is planned to be done until the next scrum meeting?

  - Continue working on phone API

- What are the hurdles?

  - Time, Sick

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Debugging AgineekPadPlugin with Karanveer.

  - Made small changes to the nsdconnection, but still having errors.

- What is planned to be done until the next scrum meeting?

  - Continue debug.

- What are the hurdles?

  - Time.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on Logging in to the app.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Login Page

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to figure out why python not running pad_emulator.pyt

- What is planned to be done until the next scrum meeting?

  - Actually debug padPlugin

- What are the hurdles?

  - Python file not running properly

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on the user authentication

- What are the hurdles?

  - My time management

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Pretty much finished pad code

- What is planned to be done until the next scrum meeting?

  - Review code

- What are the hurdles?

  - Struggling with one particular function

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Nothing, Exam Day

- What is planned to be done until the next scrum meeting?

  - Begin Synchronization on Kotlin Code

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read code about NWConnection

- What is planned to be done until the next scrum meeting?

  - Ask for more work

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started working on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Continue working on SwiftAgineekPadPlugin.swift

- What are the hurdles?

  - Time management