Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time:  8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed work on contact form for new website

  - Started testing new API endpoints for old website

- What is planned to be done until the next scrum meeting?

  - Complete testing on API endpoints

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to see if there was another thread library to use, or reformat how threads are being used in the dart file.
Thread research

- What is planned to be done until the next scrum meeting?

  - Continue fixing thread issues.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Login page

  - Tried to fix issue with fetching from internet

- What is planned to be done until the next scrum meeting?

  - Keep working on Login page

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to debug Pad Plugin by removing thread

- What is planned to be done until the next scrum meeting?

  - Consult with Kotlin backend team to see what changes can be made

  - Finish debugging the plugin so emulated pads are detected on the flutter app.

- What are the hurdles?

  - Removing thread didn’t work

  - Waiting on Carlos’s and Joseph’s feedback

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on login page

- What are the hurdles?

  - My time management

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read more about Nsd connection and skimmed over Bonjour

- What is planned to be done until the next scrum meeting?

  - Read about Bonjour

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued Translation of Classes

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read about Bonjour

- What is planned to be done until the next scrum meeting?

  - Read more about Bonjour

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Continue working on SwiftAgineekPadPlugin.swift

- What are the hurdles?

  - Time management