Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on new website converting useless database sequences to good ORM code

- What is planned to be done until the next scrum meeting?

  - Work more on new website

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to investigate possible solutions for the thread error not running on main.

- What is planned to be done until the next scrum meeting?

  - Continue working on the server thread.

- What are the hurdles?

  - Midterms

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did as much as i could with Login Page

- What is planned to be done until the next scrum meeting?

  - Finish login page or work on something else

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewing docs containing imports for pad plugin

  - Added some more debugging documentation comments

- What is planned to be done until the next scrum meeting?

  - Research documentation links to understand code

- What are the hurdles?

  - Not knowing libraries.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Troubleshoot builds on my new dev environment

- What is planned to be done until the next scrum meeting?

  - Work on login page

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read more on Bonjour

  - Looked for examples that could help with translation

- What is planned to be done until the next scrum meeting?

  - Start translation

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Nothing Midterms

- What is planned to be done until the next scrum meeting?

  - Continue the Translation of the New Classes

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began to write code

- What is planned to be done until the next scrum meeting?

  - Continue writing code

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Finish pushing changes to github

- What are the hurdles?

  - Time Management