Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 3:00pm

End time: 3:05

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on backend GraphQL for new website

- What is planned to be done until the next scrum meeting?

  - Continue to work on website

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review solutions with Karanveer.

  - Additional threading research.

- What is planned to be done until the next scrum meeting?

  - Work with Karanveer to see what would work for the plugin.

- What are the hurdles?

  - Midterm

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looking up ways to finish Login Page

  - Created a working version of Login Page without API

- What is planned to be done until the next scrum meeting?

  - Work on Login Page or something new

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewing docs containing imports for pad plugin

  - Work with Carlos on solutions for pad plugin

- What is planned to be done until the next scrum meeting?

  - Research documentation links to understand code

  - Fix crashing issue

- What are the hurdles?

  - Not knowing libraries.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Whatever’s assigned to me at next sprint planning meeting

- What are the hurdles?

  - Knowing what I should work on

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started translation

- What is planned to be done until the next scrum meeting?

  - Continue translating

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Travelling, Nothing Done

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began to set up a testing program

- What is planned to be done until the next scrum meeting?

  - Continue with coding

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More work on class

- What is planned to be done until the next scrum meeting?

  - Push changes to github

- What are the hurdles?

  - Time management