Sprint Planning Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

User Story #8: User Registration (Hours: 10)

Acceptance Criteria: - Create a User Registration form in Flutter. - Connect the User Registration form to the website - Allow a newly registered user to immediately log in. Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect and Register a user on the website correctly - Deny already registered users from registering again

User Story #10: Reimplement Sequence in Kotlin (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #11: Reimplement Sequence in Swift (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #12: Reimplement Game in Kotlin (10 points)

Acceptance Criteria: - Reimplement the Game structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #13: Reimplement Game in Swift (10 points)

Acceptance Criteria: - Reimplement the Game structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #15: Reimplement Pad in Swift (10 points)

Acceptance Criteria: - Reimplement the Pad structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #16: Coordinate cross-platform Dart implementations of native structures (10 points)

Acceptance Criteria: - Have working portions of the plugin running on both iOS and Android Unit Tests: - Pass Flutter testing - Pass Flutter linting - Have a working model running on the application that connects to pads.

User Story #17: Debug Android Plugin (20 points)

Acceptance Criteria: - Have working portions of the plugin running on Android - Debug all couplings of Android plugin - Advance Android plugin into Dart integration phase Unit Tests: - Have a working model running which compiles into a working Flutter application - Run application plugin on Android

User Story #18: Inspect old website application

Acceptance Criteria: - Inspect old application code for website application for safety and updating - Update old application code to work with new phone application Unit Tests: - Have a working website with the new phone application

After discussion, the velocity of the team was estimated to be 70 points...

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

- User Story 15

- User Story 16

- User Story 17

- User Story 18

The team members indicated their willingness to work on the following user stories.

- Joseph R Quinn

  - User Story 16

  - User Story 17

  - User Story 18

- Karanveer Sandhu

  - User Story 10

  - User Story 17

- Cassandra de la Cruz-Munoz

  - User Story 12

- Carlos Amasifuen

  - User Story 10

  - User Story 17

- Ziad Malik

  - User Story 11

- Angel Hourruitiner

  - User Story 12

  - User Story 8

- Leinier Perez

  - User Story 11

- Naomi Guedes

  - User Story 13

  - User Story 15

- Aldo Ortega

  - User Story 13

  - User Story 15