Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Defined new GraphQL schema

  - Worked on synchronization mutation

- What is planned to be done until the next scrum meeting?

  - Finish synchronization mutation

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with KV during the weekend to fix pad connection issues.
Pad connection works, but other issues have arised.

- What is planned to be done until the next scrum meeting?

  - Work on the new pad issues.

- What are the hurdles?

  - Time, midterm thursday

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped Karanveer and Carlos with pad-plugin

  - Looked for solutions for Login Page

- What is planned to be done until the next scrum meeting?

  - Do next user story until API is done.

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with Carlos and Angel on pad-plugin

  - Finally fixed basic crashing issue

- What is planned to be done until the next scrum meeting?

  - Talk to Joseph of what he plans to do next.

  - Work on new issues

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on next user story

- What are the hurdles?

  - None anticipated

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of code

- What is planned to be done until the next scrum meeting?

  - Continue with translation

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Arrived back Home from Trip. Nothing Done

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished translation

- What is planned to be done until the next scrum meeting?

  - Ask for the next work

- What are the hurdles?

  - Windows 11 has some issues with virtual box

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More work on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Finish and push changes to github

- What are the hurdles?

  - Time management