Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.7

- What was done since the last scrum meeting?

  - Worked further on GraphQL resolvers

  - Worked on Login form and registration form.

- What is planned to be done until the next scrum meeting?

  - Finish login and registration forms.

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed current changes with the pad plugin.

  - Discussed other issues with Karanveer + planning a meeting.

- What is planned to be done until the next scrum meeting?

  - Work on a potential issue with Pad.kt

- What are the hurdles?

  - Midterm thursday.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Took a look at the new website and its API

  - Started trying to open the website on my system

- What is planned to be done until the next scrum meeting?

  - Keep working on the login page’s connection to the website

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed numbering issue on pad_plugin

- What is planned to be done until the next scrum meeting?

  - Fix Pad shutdown error

  - Fix stop search button

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on login page if thats not done

- What are the hurdles?

  - My time management

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Not much

  - Was assigned user story 20

- What is planned to be done until the next scrum meeting?

  - Get caught up with what has been done

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Starting of New User Story Where i Continue Translation of Plugin Classes

- What is planned to be done until the next scrum meeting?

  - Continue with the Same Task

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Done some changes to my virtual machine

  - Have been assigned the user story #20

- What is planned to be done until the next scrum meeting?

  - Read the progress from github

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Keep working on SwiftAgineekPadPlugin.swift

  - Push changes to github

- What are the hurdles?

  - Time management