Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Attempted to update live website with new application code

  - Worked on streamlining new website application code

- What is planned to be done until the next scrum meeting?

  - Try to get new website working on Bluehost

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Making sure the padplugin works correctly - looking for other bugs.

- What is planned to be done until the next scrum meeting?

  - Work on using the button multiple times without crash.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kinda finished work on login without test cases

- What is planned to be done until the next scrum meeting?

  - Wait for register to work and test it.

- What are the hurdles?

  - Waiting on Register to work on the website

  - Lack of test cases to test login authentication

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Drawing ideas for implementing hit/miss for each pad.

  - Write possible algorithms to implement code.

- What is planned to be done until the next scrum meeting?

  - Implement the features into code.

- What are the hurdles?

  - How to implement other classes in Kotlin to call Dart code.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Test login page

- What are the hurdles?

  - Time management

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Not much study for midterm

  - Read a lil more of the resources given

- What is planned to be done until the next scrum meeting?

  - Research more

- What are the hurdles?

  - Time management (midterm tomorrow)

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of Sequence Class

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked for information on the internet

- What is planned to be done until the next scrum meeting?

  - Read more information

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on class

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned user story

- What are the hurdles?

  - Time management