Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Continued working on new backend with trying to reduce bundle size

  - Continued working on new frontend with implementing register form

- What is planned to be done until the next scrum meeting?

  - Test Login/Register forms

  - Figure out bundling with `node-pre-gyp` issues

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed pushed changes by Karanveer.

  - Discovered new issues to be resolved.

- What is planned to be done until the next scrum meeting?

  - See if the pads work w/game when connected.

- What are the hurdles?

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at the uses of Shared Preferences

  - Added shared preferences to Login page and Register Page

- What is planned to be done until the next scrum meeting?

  - Wait for website support to have test cases

- What are the hurdles?

  - No way to test login or registration pages.

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added buttons and other front-end showing pad miss/hit logs

- What is planned to be done until the next scrum meeting?

  - Implement with actual pads and a game running

- What are the hurdles?

  - How to implement other classes in Kotlin to call Dart code.

  - Time

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Set up website on local machine for testing app & site integration

- What is planned to be done until the next scrum meeting?

  - Test the integration

- What are the hurdles?

  - None anticipated

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing much studied for last midterm that is tonight

- What is planned to be done until the next scrum meeting?

  - Start coding

- What are the hurdles?

  - Time management (exams)

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation of Sequence Class

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Close to nothing

- What is planned to be done until the next scrum meeting?

  - Begin to write some code

- What are the hurdles?

  - Online exams

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work and research SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Keep working on SwiftAgineekPadPlugin.swift

- What are the hurdles?

  - Time management