Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Update new website with working User service

- What is planned to be done until the next scrum meeting?

  - Continue updating new website

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked implementing Start Game for the pads.

  - Met with karanveer to discuss current implementations of the pad plugin.

  - Continued coming up with ideas for debug issues.

- What is planned to be done until the next scrum meeting?

  - Continue working on getting the pad plugin to work.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Getting the website working on my machine

- What is planned to be done until the next scrum meeting?

  - Keep trying to the website to work

  - Create test cases for Register and Login Page

- What are the hurdles?

  - Figuring out docker

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added a written algorithm that implements start game button

  - Added todos for needed changes

- What is planned to be done until the next scrum meeting?

  - Discuss needed changes with Joseph

  - Implement algorithm into code.

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on setting up website locally to test login and registration

- What is planned to be done until the next scrum meeting?

  - Finish setting up site and test those functions

- What are the hurdles?

  - None anticipated

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched for information that could useful

- What is planned to be done until the next scrum meeting?

  - Start code

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation

- What is planned to be done until the next scrum meeting?

  - Further Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read some of the code implemented in kotlin

- What is planned to be done until the next scrum meeting?

  - Read some more code

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Keep working on SwiftAgineekPadPlugin.swift

- What are the hurdles?

  - Time management