Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Completed work on User service system

  - Updated Navigation system to properly use User service

- What is planned to be done until the next scrum meeting?

  - Implement registration system

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on start game #1-4

- What is planned to be done until the next scrum meeting?

  - Finish start game function.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting the website to work on my machine

- What is planned to be done until the next scrum meeting?

  - Keep trying to get the website to work

- What are the hurdles?

  - Everything i have tried so far hasn’t worked

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added error message displayed when a game is attempted to start with no pads connected.

  - Fixed bug with NsdConnections being made without Teardown.

- What is planned to be done until the next scrum meeting?

  - Work on fixing additional bugs such as number after pressing start search not resetting to 0.

  - Work on working with pads on the game.

- What are the hurdles?

  - Not knowing how do the physical pads connect to the server.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Troubleshoot migrations for the website in local environment

- What is planned to be done until the next scrum meeting?

  - Get migrations working and test login functionality

- What are the hurdles?

  - Finding relevant documentation

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read some of the plugin code in kotlin

- What is planned to be done until the next scrum meeting?

  - Read more of the code

- What are the hurdles?

  - Time management (exams)

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation

- What is planned to be done until the next scrum meeting?

  - Continue with Translation

- What are the hurdles?

  - Time management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read more about the plugin implementation in other languages

- What is planned to be done until the next scrum meeting?

  - Do some testing

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More work on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Keep working on SwiftAgineekPadPlugin.swift

- What are the hurdles?

  - Time management