Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on registration system

  - Attempted to resolve loader problems with Webpack

- What is planned to be done until the next scrum meeting?

  - Continue working on registration system

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made changes to the start game button to avoid errors.

  - Debugging the issues with any searches started after the first one.

- What is planned to be done until the next scrum meeting?

  - Continue implementing game.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got the website working

  - Tested my code against the website directly

- What is planned to be done until the next scrum meeting?

  - Keep working on Login page with the website

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed number of pads not updating on stop search

  - Tried to start a game, but a massive repeating error occurred.

- What is planned to be done until the next scrum meeting?

  - Try to fix the error, ask others for help.

- What are the hurdles?

  - The repeating error.

  - Not knowing how do the physical pads connect to the server.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Manually create sql migrations for local instance of website

- What is planned to be done until the next scrum meeting?

  - Figure out connection issues between local instance of website and app

- What are the hurdles?

  - Not knowing how the flutter http api works

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched eventchannel and methodchannel

- What is planned to be done until the next scrum meeting?

  - Keep researching

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time management.

Aldo Ortega:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working/researching on SwiftAgineekPadPlugin.swift

- What is planned to be done until the next scrum meeting?

  - Continue on SwiftAgineekPadPlugin.swift

- What are the hurdles?

  - Time management