Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time:  8:35 pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reimplemented MailModule to use only one template dependency

  - Added testing workflow to github

  - Finished making ESLint work with backend

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying to get the pads to receive hits w/game.

- What is planned to be done until the next scrum meeting?

  - Have game work with pads.

- What are the hurdles?

  - Weekend deadlines.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Make sure the logic of the Login Page and Registration Page were correct

  - Tried working on website errors but could not figure anything out.

- What is planned to be done until the next scrum meeting?

  - N/A

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed error with game.

  - Run a game, found some more issues

- What is planned to be done until the next scrum meeting?

  - Miss you all.

- What are the hurdles?

  - Time, I have other projects

  - Not having physical pads with me

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on next user story?

- What are the hurdles?

  - My time management

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Start working on plugin

  - Researched some more

- What is planned to be done until the next scrum meeting?

  - Work more on plugin

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Translation

- What is planned to be done until the next scrum meeting?

  - Continue Translation

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Getting some failed results from testing a plugin.

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on SwiftAgineekPadPlugin.swift

  - More research about events

- What is planned to be done until the next scrum meeting?

  - Keep working on SwiftAgineekPadPlugin.swift

  - More research

- What are the hurdles?

  - Time management