Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created group presentation poster

- What is planned to be done until the next scrum meeting?

  - Ensure deliverables are prepared

- What are the hurdles?

  - Time/Burnout

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Project documentation.

- What is planned to be done until the next scrum meeting?

  - Installation video

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Trying to get the new website to work for the video

  - Finished a first version of the video

- What is planned to be done until the next scrum meeting?

  - Continue getting the new website to work for the video

- What are the hurdles?

  - Exhausted

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on Video

  - Project documentation.

- What is planned to be done until the next scrum meeting?

  - Work on project doc and redo video

- What are the hurdles?

  - Time

  - Stuck on how to open new website.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on requirements section of poster

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Complete required section of poster

  - Submitted the poster

- What is planned to be done until the next scrum meeting?

  - See what else I can work on

- What are the hurdles?

  - None

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Deliverable Work

- What is planned to be done until the next scrum meeting?

  - Continue on this

- What are the hurdles?

  - Time Management

Aldo Ortega:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on deliverable

- What is planned to be done until the next scrum meeting?

  - See what more work there is to be done

- What are the hurdles?

  - None