Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Snackability

Team Members Capstone II: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed

Team Members Capstone I: Jose Arosemena, Anthony Peña, Ricardo Colom, Richard Uriarte

Product Owner(s): Dr. Cristina Palacios

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This abstract contains all the information needed to fully comprehend the development of the Snackability web application and its implementation.

Several students on campus are consuming a variety of snacks daily without having a clear understanding on the nutritional values of the snack they are consuming. Snackability is a mobile app that aims to help people identify healthy snacks on campus based on a numerical score based on the nutritional information followed by the USDA guidelines.

The implementation of the web application has incorporated all features present in the mobile application which include direct data retrieval from the USDA database, user login and user validation, score generation based on consumed snack, graph representation of past five days of snacks consumed and snack scan using a webcam.

The basis of this application was built using Express, React and Node. Moreover, the web application employs easy-to-use, relatively inexpensive tools and services such as Firebase Realtime Database which is offered by Google.

# Table of Contents

Table of Contents	3

Introduction	6

Current System	6

Purpose of New System	6

Introduction	7

Project Plan	12

Hardware and Software Resources	12

Sprints Plan	12

Sprint 1	13

Sprint 2	13

Sprint 3	15

Sprint 4	15

Sprint 5	17

Sprint 6	17

Sprint 7	18

System Design	19

Architectural Patterns	19

System and Subsystem Decomposition	20

Deployment Diagram	21

Design Patterns	21

System Validation	22

Glossary	28

Appendix	29

Appendix A - Diagrams	29

Class Diagrams	31

WEBSNAK-5 Start Implementing a Contact Us page (Garcia Milord)	31

WEBSNAK-6 Make a “Create Account” page (Samantha Loeb)	32

WEBSNAK-7 Make a reset password page (Garcia Milord)	33

WEBSNAK-12 Start working on fixing the snack score generation (John Perez)	34

WEBSNAK-22 Make a “Manage Users” page (Samantha Loeb)	35

WEBSNAK-22 Make a “Manage Users” - backend (Thiago Novaes)	36

WEBSNAK-28 Improve mobile friendly UI/UX: “Navigation Bar” (Faran Majeed)	37

User Case Diagrams	38

WEBSNAK-5 Start Implementing a Contact Us page (Garcia Milord)	38

WEBSNAK-6 Make a “Create Account” page (Samantha Loeb)	39

WEBSNAK-7 Make a reset password page (Garcia Milord)	40

WEBSNAK-12 Start working on fixing the snack score generation (John Perez)	41

WEBSNAK-22 Make a “Manage Users” page (Samantha Loeb)	42

WEBSNAK-28 Improve mobile friendly UI/UX: “Navigation Bar” (Faran Majeed)	44

Sequence Diagrams	45

WEBSNAK-5 Start Implementing a Contact Us page (Garcia Milord)	45

WEBSNAK-6 Make a “Create Account” page (Samantha Loeb)	46

WEBSNAK-7 Make a reset password page (Garcia Milord)	47

WEBSNAK-12 Start working on fixing the snack score generation (John Perez)	48

WEBSNAK-22 Make a “Manage Users” page (Samantha Loeb)	49

WEBSNAK-22 Make a “Manage Users” page - backend (Thiago Novaes)	50

WEBSNAK-28 Improve mobile friendly UI/UX: “Navigation Bar” (Faran Majeed)	51

Architectural Diagrams	52

Appendix B - User Interface Design	53

Appendix C - Sprint Review Reports	58

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	62

References	63

# Introduction

College students who spend a lot of time at campuses are surrounded with convenient easy-to-access vending machines throughout campus with a variety of snacks that they can consume. However, not many students are informed on the nutritional values some of those snacks entails, with Snackability students can easily scan or manually input their snack name before consuming and the application will generate a score between 1 – 10 that will let the student know the nutritional values of the snack they are consuming.

There are other applications like Snackability online. However, what differentiates Snackability from those other applications is how user-friendly and easy to use it is. By simply opening the application and scanning your snack it will provide the student with all the nutritional information for a snack such as trans-fat, calories, ingredients, etc. All in under 2 minutes

## Current System

The previous version, Snackability 4.0, served as a baseline to develop the web application as many of the features that are present in the web application come from the mobile version of Snackability. However, even though they function in most devices that use IOs or Android it is lacking a web implementation such that users do not necessarily have to download an app, but they could use their phone browsers or computers to obtain nutritional information on a snack.

## Purpose of New System

This new implementation of the Snackability web application includes all the features previous versions have implemented but built into a web environment. This eliminates the need of a user to have to download the application from either Apple Store or Android Store and grants functionality in both mobile device browsers and more traditional devices such as laptops, desktops, etc.

# Introduction

The following section provides detailed information on the user stories implemented on the Snackability project web application. The following stories served as the basis for the implementation of the project’s features and organization.

Implemented User Stories

WEBSNAK-1 Research Firebase (2 points)

As a developer, I should conduct research on how Firebase is being implemented into the Snackability Web App.

Acceptance Criteria: Acquire enough information in order to implement firebase into the web application.

WEBSNAK-2 Research Implementation of Admin Page for PO (3 points)

As a developer, I should conduct research on different ways to implement an admin page for the product owner.

Acceptance Criteria: Acquire enough information in order to implement a page where the PO can manage all users.

WEBSNAK-3 Research Azure (5 points)

As a developer, I should conduct research on how to deploy the Snackability Web App using Microsoft Azure.

Acceptance Criteria: Acquire enough information in order to facilitate the deployment of the web application through Azure App Services.

WEBSNAK-4 Deploy the Snackability Web App (5 points)

As a developer, I should deploy the Snackability Web App using Microsoft Azure.

Acceptance Criteria: The web application should be accessible from any browser.

WEBSNAK-5 Start Implementing a Contact Us page (5 points)

As a developer, I should start working on a contact us page that will serve as a way for users to request access to the web app.

Acceptance Criteria: Users should be able to contact the PO to request access to an account or report any bugs they may encounter.

WEBSNAK-6 Make a create account page (5 points)

As a developer, I should make a “create account” page.

Acceptance Criteria: Accounts should be created and show up on Firebase once the form is filled out.

WEBSNAK-7 Make a reset password page (5 points)

As a developer, I should make a “reset password” page.

Acceptance Criteria: The user should be sent a link via email to reset their password.

WEBSNAK-8 Research ways to implement the login system (5 points)

As a developer, I should conduct research on different methods of implementing a login system.

Acceptance Criteria: Acquire enough information in order to implement a login system using Firebase.

WEBSNAK-9 Research custom domains for Snackability (3 points)

As a developer, I should conduct research on some potential custom domains for Snackability.

Acceptance Criteria: Have a list of possible domain names for the deployment of the web app.

WEBSNAK-10 Research how to restrict access to a page (2 points)

As a developer, I should find ways of restricting access to a page and only allowing specific users on that page.

Acceptance Criteria: Acquire enough information to restrict access to the create account page to administrators only.

WEBSNAK-11 Implement a role system into the web app (5 points)

As a developer, I should implement a role system into the web app.

Acceptance Criteria: We should be able to restrict access to any page depending on the user’s assigned role.

WEBSNAK-12 Start working on fixing the snack score generation (3 points)

As a developer, I should start fixing bugs in the snack score generation.

Acceptance Criteria: The snack score should be generated properly in the snack score page.

WEBSNAK-13 Improve the create account page (2 points)

As a developer, I should improve upon what was done in the create account page.

Acceptance Criteria: Administrators should now be able to create accounts using a custom password and a randomly generated one.

WEBSNAK-14 Research ways to implement the role system (5 points)

As a developer, I should conduct research on different methods of implementing a role system.

Acceptance Criteria: Acquire enough information to implement the role system into the web application.

WEBSNAK-15 Research Firebase Custom User Claims (3 points)

As a developer, I should conduct research on Firebase’s custom user claims and whether they can help with the role system’s implementation.

Acceptance Criteria: Acquire enough information to tie a role into any user’s account.

WEBSNAK-16 Start researching ways of fixing the issue with the processed foods score generation (2 points)

As a developer, I start researching ways of fixing the issue with the processed foods score generation.

Acceptance Criteria: Find the bug that was causing the processed food score to not calculate properly.

WEBSNAK-17 Fix bug when generating a processed food score (5 points)

As a developer, I should fix the bug found in the processed foods part of the snack score component.

Acceptance Criteria: The processed food score should be properly calculated every time.

WEBSNAK-18 Fix any other bugs found by the PO related to the snack score (5 points)

As a developer, I should fix any other bugs found by the PO related to the snack score component of the webapp.

Acceptance Criteria: The first ingredient score should be the maximum score when the snack’s ingredient list is empty.

WEBSNAK-19 Research a potential database implementation for the snack score component (5 points)

As a developer, I should research a potential database implementation for the snack score component.

Acceptance Criteria: Acquire enough knowledge to implement a database.

WEBSNAK-20 Research ways to implement the administration system (3 points)

As a developer, I should conduct research on different methods of implementing an administration system.

Acceptance Criteria: Acquire enough knowledge to implement a way for the PO to manage all users on the web application.

WEBSNAK-21 Research Firestore (2 points)

As a developer, I should conduct research on Firebase’s Firestore as a potential database for the snack score component.

Acceptance Criteria: Acquire enough information to help us decide whether we should use Firestore as our database solution.

WEBSNAK-22 Start implementing the administration page (5 points)

As a developer, I should start implementing the administration page which will allow the PO to manage and see who has access to the web app.

Acceptance Criteria: Administrator should have access to a list of all users of the web app and be able to revoke their permission to use the web application.

WEBSNAK-23 Improve the Snack Score display page (5 points)

As a developer, I should improve the snack score display page in order to make it more user friendly and more obvious of what snack you’re consuming.

Acceptance Criteria: The name and ingredient list for any snack should be shown in it’s score breakdown page.

WEBSNAK-24 Test searching different snacks and determine if the 1st ingredient score calculation is faulty (5 points)

As a developer, I should test searching different snacks in order to determine if the 1st ingredient score calculation is faulty.

Acceptance Criteria: Determine whether there is a bigger bug afflicting the score breakdown page.

WEBSNAK-25 Continue researching ways to implement the administration page (3 points)

As a developer, I should continue conducting research on different methods of implementing the administration page.

Acceptance Criteria: Acquire enough information to help with the implementation of the admin page.

WEBSNAK-26 Research ways of improving the usability of the app (2 points)

As a developer, I should conduct research on ways of improving the usability of the app. For example, determining where in the app to add help icons with more information.

Acceptance Criteria: Acquire enough information to help us make the web app more user friendly.

WEBSNAK-27 Fix the bug in the 1st ingredient score (3 points)

As a developer, I should fix the bug in the 1st ingredient part of the snack score calculator.

Acceptance Criteria: The first ingredient score should show up correctly each time the page is loaded.

WEBSNAK-28 Start making the web app more mobile friendly: navigation bar (2 points)

As a developer, I should start making the web app more mobile friendly, specifically, the navigation bar.

Acceptance Criteria: The navigation bar for the web app should change depending on whether the app is opened on a mobile browser or not.

WEBSNAK-29 Research other ways of making the app more mobile friendly (5 points)

As a developer, I should conduct research on ways of making the web app more mobile friendly.

Acceptance Criteria: Acquire enough information to help us decide how to make the web app easier to use while on a mobile device.

WEBSNAK-30 Research ways of pulling necessary information from the USDA API (5 points)

As a developer, I should conduct research on ways of pulling necessary information from the USDA API.

Acceptance Criteria: Acquire enough information to help us populate the score breakdown page with details of a snack from USDA.

WEBSNAK-31 Clean up the web app’s code (5 points)

As a developer, I should clean up the web app’s code to make it easier to read.

Acceptance Criteria: Make the web app’s code more readable for future capstones.

WEBSNAK-32 Prepare Capstone 1 for next semester (5 points)

As a developer, I should host meetings with the students of Capstone 1 to prepare them for next semester.

Acceptance Criteria: Host meetings with Capstone 1 in order to transfer account ownership to their team lead and answer any questions they may have.

WEBSNAK-33 Attend the meetings hosted by the Capstone 2 members (5 points)

As a developer, I should attend all of the meetings hosted by Capstone 2 to prepare for next semester.

Acceptance Criteria: Capstone 1 should attend all meetings hosted by Capstone 2.

WEBSNAK-34 Ask Capstone 2 any questions we may have (5 points)

As a developer, I should talk to Capstone 2 whenever we run into issues understanding the web app.

Acceptance Criteria: Capstone 1 should ask us any questions they may have before the last day of class.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated agile development techniques and as such required the sprints to be planned. These sprint planning are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of hardware and software resources implemented on the Snackability project.

Hardware:

- A desktop or laptop running Windows 10.

- A desktop or laptop running macOS.

- A mobile device with a browser that allows camera usage in order to scan snacks.

- A webcam is necessary in order to scan snacks.

- Snack barcodes which were used for testing.

Software:

- Visual Studio Code

It was used to develop the web application.

- Firebase

Google cloud service that serves as our database.

- Windows 10

Operative system used for development.

- MacOS

Operative system used for development.

- Discord

Used to communicate between the team and to arrange meetings and development sessions.

- Zoom

Used to communicate with Product Owner during our bi-weekly meetings to check on the status and improvements of the web application.

- Draw.io

Used to develop UML diagrams.

## Sprints Plan

### Sprint 1

During our first sprint our team dedicated most of the time to deploying the web application using Microsoft Azure. We then shifted our focus to implementing a contact form so that user’s may request access to the app from our PO. We also helped Capstone 1 assimilate with the project.

WEBSNAK-1 Research Firebase (2 points)

As a developer, I should conduct research on how Firebase is being implemented into the Snackability Web App.

Acceptance Criteria: Acquire enough information in order to implement firebase into the web application.

WEBSNAK-2 Research Implementation of Admin Page for PO (3 points)

As a developer, I should conduct research on different ways to implement an admin page for the product owner.

Acceptance Criteria: Acquire enough information in order to implement a page where the PO can manage all users.

WEBSNAK-3 Research Azure (5 points)

As a developer, I should conduct research on how to deploy the Snackability Web App using Microsoft Azure.

Acceptance Criteria: Acquire enough information in order to facilitate the deployment of the web application through Azure App Services.

WEBSNAK-4 Deploy the Snackability Web App (5 points)

As a developer, I should deploy the Snackability Web App using Microsoft Azure.

Acceptance Criteria: The web application should be accessible from any browser.

WEBSNAK-5 Start Implementing a Contact Us page (5 points)

As a developer, I should start working on a contact us page that will serve as a way for users to request access to the web app.

Acceptance Criteria: Users should be able to contact the PO to request access to an account or report any bugs they may encounter.

### Sprint 2

With all our previous stories completed we moved to our second sprint and started working on a create account page for the PO. This will serve as the PO’s means of granting access to the web application. The create account form will then generate an email with the user’s credentials and send it to that user via SendGrid. We then implemented a forgot password page where users can reset their password if they are not content with the ones assigned to them.

WEBSNAK-6 Make a create account page (5 points)

As a developer, I should make a “create account” page.

Acceptance Criteria: Accounts should be created and show up on Firebase once the form is filled out.

WEBSNAK-7 Make a reset password page (5 points)

As a developer, I should make a “reset password” page.

Acceptance Criteria: The user should be sent a link via email to reset their password.

WEBSNAK-8 Research ways to implement the login system (5 points)

As a developer, I should conduct research on different methods of implementing a login system.

Acceptance Criteria: Acquire enough information in order to implement a login system using Firebase.

WEBSNAK-9 Research custom domains for Snackability (3 points)

As a developer, I should conduct research on some potential custom domains for Snackability.

Acceptance Criteria: Have a list of possible domain names for the deployment of the web app.

WEBSNAK-10 Research how to restrict access to a page (2 points)

As a developer, I should find ways of restricting access to a page and only allowing specific users on that page.

Acceptance Criteria: Acquire enough information to restrict access to the create account page to administrators only.

### Sprint 3

During our third sprint we focused on implementing a role system that would allow us to restrict access to any of the app’s pages depending on the user’s assigned role. We then worked on improving the create account page we made in the last sprint and fixed a bug in the score breakdown page.

WEBSNAK-11 Implement a role system into the web app (5 points)

As a developer, I should implement a role system into the web app.

Acceptance Criteria: We should be able to restrict access to any page depending on the user’s assigned role.

#### WEBSNAK-12 Start working on fixing the snack score generation (3 points)

As a developer, I should start fixing bugs in the snack score generation.

Acceptance Criteria: The snack score should be generated properly in the snack score page.

#### WEBSNAK-13 Improve the create account page (2 points)

As a developer, I should improve upon what was done in the create account page.

Acceptance Criteria: Administrators should now be able to create accounts using a custom password and a randomly generated one.

#### WEBSNAK-14 Research ways to implement the role system (5 points)

As a developer, I should conduct research on different methods of implementing a role system.

Acceptance Criteria: Acquire enough information to implement the role system into the web application.

#### WEBSNAK-15 Research Firebase Custom User Claims (3 points)

As a developer, I should conduct research on Firebase’s custom user claims and whether they can help with the role system’s implementation.

Acceptance Criteria: Acquire enough information to tie a role into any user’s account.

#### WEBSNAK-16 Start researching ways of fixing the issue with the processed foods score generation (2 points)

As a developer, I start researching ways of fixing the issue with the processed foods score generation.

Acceptance Criteria: Find the bug that was causing the processed food score to not calculate properly.

### Sprint 4

We fixed another bug in the score breakdown page, this time pertaining to the processed foods score only counting a single processed ingredient. We also fixed a few other bugs pointed out by the PO, namely one found in the first ingredient score. We then did some research on how to properly implement a database for the web application.

WEBSNAK-17 Fix bug when generating a processed food score (5 points)

As a developer, I should fix the bug found in the processed foods part of the snack score component.

Acceptance Criteria: The processed food score should be properly calculated every time.

WEBSNAK-18 Fix any other bugs found by the PO related to the snack score (5 points)

As a developer, I should fix any other bugs found by the PO related to the snack score component of the webapp.

Acceptance Criteria: The first ingredient score should be the maximum score when the snack’s ingredient list is empty.

WEBSNAK-19 Research a potential database implementation for the snack score component (5 points)

As a developer, I should research a potential database implementation for the snack score component.

Acceptance Criteria: Acquire enough knowledge to implement a database.

WEBSNAK-20 Research ways to implement the administration system (3 points)

As a developer, I should conduct research on different methods of implementing an administration system.

Acceptance Criteria: Acquire enough knowledge to implement a way for the PO to manage all users on the web application.

WEBSNAK-21 Research Firestore (2 points)

As a developer, I should conduct research on Firebase’s Firestore as a potential database for the snack score component.

Acceptance Criteria: Acquire enough information to help us decide whether we should use Firestore as our database solution.

### Sprint 5

During this sprint we mainly focused on making a page where the PO and any other administrator can manage all of the users in the web app. We also made improvements to the snack score breakdown page to make it more intuitive.

WEBSNAK-22 Start implementing the administration page (5 points)

As a developer, I should start implementing the administration page which will allow the PO to manage and see who has access to the web app.

Acceptance Criteria: Administrator should have access to a list of all users of the web app and be able to revoke their permission to use the web application.

WEBSNAK-23 Improve the Snack Score display page (5 points)

As a developer, I should improve the snack score display page in order to make it more user friendly and more obvious of what snack you’re consuming.

Acceptance Criteria: The name and ingredient list for any snack should be shown in it’s score breakdown page.

#### WEBSNAK-24 Test searching different snacks and determine if the 1st ingredient score calculation is faulty (5 points)

As a developer, I should test searching different snacks in order to determine if the 1st ingredient score calculation is faulty.

Acceptance Criteria: Determine whether there is a bigger bug afflicting the score breakdown page.

#### WEBSNAK-25 Continue researching ways to implement the administration page (3 points)

As a developer, I should continue conducting research on different methods of implementing the administration page.

Acceptance Criteria: Acquire enough information to help with the implementation of the admin page.

#### WEBSNAK-26 Research ways of improving the usability of the app (2 points)

As a developer, I should conduct research on ways of improving the usability of the app. For example, determining where in the app to add help icons with more information.

Acceptance Criteria: Acquire enough information to help us make the web app more user friendly.

### Sprint 6

During this sprint we mainly focused on fixing another bug in the first ingredient page. It now displays the correct score every time the page is loaded. We also made a few changes to the web app in order to make it faster and more mobile friendly.

WEBSNAK-27 Fix the bug in the 1st ingredient score (3 points)

As a developer, I should fix the bug in the 1st ingredient part of the snack score calculator.

Acceptance Criteria: The first ingredient score should show up correctly each time the page is loaded.

WEBSNAK-28 Start making the web app more mobile friendly: navigation bar (2 points)

As a developer, I should start making the web app more mobile friendly, specifically, the navigation bar.

Acceptance Criteria: The navigation bar for the web app should change depending on whether the app is opened on a mobile browser or not.

WEBSNAK-29 Research other ways of making the app more mobile friendly (5 points)

As a developer, I should conduct research on ways of making the web app more mobile friendly.

Acceptance Criteria: Acquire enough information to help us decide how to make the web app easier to use while on a mobile device.

WEBSNAK-30 Research ways of pulling necessary information from the USDA API (5 points)

As a developer, I should conduct research on ways of pulling necessary information from the USDA API.

Acceptance Criteria: Acquire enough information to help us populate the score breakdown page with details of a snack from USDA.

### Sprint 7

During this sprint we mainly focused on finishing everything we previously started. We made the app’s code a bit easier to read. This should help all future Capstones with understanding what each part of the code is supposed to do. We also plan on holding meetings with Capstone 1 in order to further prepare them for the upcoming semester.

WEBSNAK-31 Clean up the web app’s code (5 points)

As a developer, I should clean up the web app’s code to make it easier to read.

Acceptance Criteria: Make the web app’s code more readable for future capstones.

WEBSNAK-32 Prepare Capstone 1 for next semester (5 points)

As a developer, I should host meetings with the students of Capstone 1 to prepare them for next semester.

Acceptance Criteria: Host meetings with Capstone 1 in order to transfer account ownership to their team lead and answer any questions they may have.

WEBSNAK-33 Attend the meetings hosted by the Capstone 2 members (5 points)

As a developer, I should attend all of the meetings hosted by Capstone 2 to prepare for next semester.

Acceptance Criteria: Capstone 1 should attend all meetings hosted by Capstone 2.

WEBSNAK-34 Ask Capstone 2 any questions we may have (5 points)

As a developer, I should talk to Capstone 2 whenever we run into issues understanding the web app.

Acceptance Criteria: Capstone 1 should ask us any questions they may have before the last day of class.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

This diagram shows the architecture at a high level. React.js, a declarative JavaScript framework for building dynamic client-side apps in HTML, is at the top of the stack. The Express.js server-side framework, which runs inside a Node.js server, is the next step down. Information is collected from the USDA database at the bottom. The code then further communicates with Firebase to store and receive user data.

## System and Subsystem Decomposition

Front-End:

Back-End:

Deployment Diagram

## Design Patterns

The design model used was the model-view-controller schema. Using React the user can interact with the controllers of the various components of the web application. The controller manipulates the models of data that they collect so that the view can be updated with its new pieces of information. As such when the view is updated, the user can see what new things have happened, allowing interaction among the user and the web application.

# System Validation

Unit Test

WEBSNAK-1 Research Firebase (2 points)

- Purpose: Conduct research on how Firebase is being implemented into the Snackability Web App.

- Expected Result: Acquire enough information in order to implement firebase into the web application.

- Actual Result: We acquired the information needed in order to use Firebase within the web app.

WEBSNAK-2 Research Implementation of Admin Page for PO (3 points)

- Purpose: Conduct research on different ways to implement an admin page for the product owner.

- Expected Result: Acquire enough information in order to implement a page where the PO can manage all users.

- Actual Result: We acquired the information we needed to start implementing the admin page.

WEBSNAK-3 Research Azure (5 points)

- Purpose: Conduct research on how to deploy the Snackability Web App using Microsoft Azure.

- Expected Result: Acquire enough information in order to facilitate the deployment of the web application through Azure App Services.

- Actual Result: We were able to use the information gathered to successfully deploy the web application.

WEBSNAK-4 Deploy the Snackability Web App (5 points)

- Purpose: Deploy the Snackability Web App using Microsoft Azure.

- Expected Result: The web application should be accessible from any browser.

- Actual Result: The web application is now accessible from any web browser.

WEBSNAK-5 Start Implementing a Contact Us page (5 points)

- Purpose: Start working on a contact us page that will serve as a way for users to request access to the web app.

- Expected Result: Users should be able to contact the PO to request access to an account or report any bugs they may encounter.

- Actual Result: Everytime the form is filled, an email is successfully sent to the PO.

WEBSNAK-6 Make a create account page (5 points)

- Purpose: To make a “create account” page.

- Expected Result: Accounts should be created and show up on Firebase once the form is filled out.

- Actual Result: Every time the form is filled with an email not currently in use, an account is created for that user and the user’s credentials are sent via email.

WEBSNAK-7 Make a reset password page (5 points)

- Purpose: To make a “reset password” page.

- Expected Result: The user should be sent a link via email to reset their password.

- Actual Result: Whenever a user enters a valid email into the form, the reset link is sent to their email.

WEBSNAK-8 Research ways to implement the login system (5 points)

- Purpose: Conduct research on different methods of implementing a login system.

- Expected Result: Acquire enough information in order to implement a login system using Firebase.

- Actual Result: We were successfully able to gather the necessary information to implement the login system.

WEBSNAK-9 Research custom domains for Snackability (3 points)

- Purpose: Conduct research on some potential custom domains for Snackability.

- Expected Result: Have a list of possible domain names for the deployment of the web app.

- Actual Result: Presented the PO a list of possible domain names.

WEBSNAK-10 Research how to restrict access to a page (2 points)

- Purpose: Find ways of restricting access to a page and only allowing specific users on that page.

- Expected Result: Acquire enough information to restrict access to the create account page to administrators only.

- Actual Result: We gathered the information we needed to decide how to move forward with restricting access to pages.

WEBSNAK-11 Implement a role system into the web app (5 points)

- Purpose: Implement a role system into the web app.

- Expected Result: We should be able to restrict access to any page depending on the user’s assigned role.

- Actual Result: Roles are assigned through Firebase custom user claims and can be used to restrict access to pages.

WEBSNAK-12 Start working on fixing the snack score generation (3 points)

- Purpose: Start fixing bugs in the snack score generation.

- Expected Result:  The snack score should be generated properly in the snack score page.

- Actual Result: A number of graphical glitches were fixed in the score breakdown page.

WEBSNAK-13 Improve the create account page (2 points)

- Purpose: Improving upon the create account page

- Expected Result:  Administrators should be able to create accounts using custom or randomly generated passwords.

- Actual Result: Administrators can successfully create new users which are linked to firebase.

WEBSNAK-14 Research ways to implement the role system (5 points)

- Purpose: Find ways of implementing a role system for restricted use

- Expected Result: Acquire enough information to implement a normal user role who has basic access and an admin role that allows for user management and creation.

- Actual Result: We gathered enough information to understand how to implement roles.

WEBSNAK-15 Research Firebase Custom User Claims (3 points)

- Purpose: Acquire enough information to tie a role into any user’s account.

- Expected Result: Have the information needed in order to tie a Custom Claim to all user accounts.

- Actual Result: Acquired all the information needed in order to tie a role to all accounts.

WEBSNAK-16  Start researching ways to fix the bug when generating a processed food score (2 points)

- Purpose: Research ways of removing an error when providing the wrong score to the processed foods score.

- Expected Result: Acquire enough information to not have the error appear in our system anymore.

- Actual Result: We gathered enough information to understand how to fix the bug.

WEBSNAK-17 Fix the bug when generating a processed food score (5 points)

- Purpose: Removing an error when providing the wrong score to the processed foods score.

- Expected Result: For the processed foods score to be assigned correctly.

- Actual Result: The bug was removed and is now being properly calculated.

WEBSNAK-18 Fix any other bugs found by the PO related to the snack score (5 points)

- Purpose: Removing any errors when providing the wrong score

- Expected Result: For the snack score to be assigned correctly.

- Actual Result: We found another bug in the 1st ingredient snack score.

WEBSNAK-19  Research a potential database implementation for the snack score component (5 points)

- Purpose:   Acquire enough knowledge to implement a database.

- Expected Result: Gather the information necessary in order to move the user data onto an external database.

- Actual Result: We gathered the information needed in order to move forward with the database implementation.

WEBSNAK-20 Research ways to implement the administration system (3 points)

- Purpose: Find out ways in order to implement a way for the PO to manage all users on the web application.

- Expected Result: We understand how to implement that admin can view/reset password/delete/disable users within the web application

- Actual Result: We gathered enough information to implement a manage user page.

WEBSNAK-21 Research Firestore (2 points)

- Purpose: Acquiring enough information to help us decide whether we should use Firestore as our database solution.

- Expected Result: Decide to use Firestore.

- Actual Result: We did end up doing enough research and decided to go forward with firestore.

WEBSNAK-22 Start implementing the administration page (5 points)

- Purpose: Allow the administrators to manage and see who has access to the app

- Expected Result: The administrators will be able to view/reset password/delete/disable users within the web application

- Actual Result: Admins are successfully able to view and manage users within the web application.

WEBSNAK-23 Improve the Snack Score display page (5 points)

- Purpose: Show relevant information when selecting a snack.

- Expected Result: Snack display page should include the name of the snack as well as the ingredients.

- Actual Result: Name of snack and ingredients are shown in the breakdown.

WEBSNAK-24 Test searching different snacks and determine if the 1st ingredient score calculation is faulty (5 points)

- Purpose: Research where and why the 1st ingredient bug is present.

- Expected Result: Find a list of different snacks affected by the 1st ingredient bug.

- Actual Result: We found a general list and the problem for the bug.

WEBSNAK-25 Continue researching ways to implement the administration page (3 points)

- Purpose: Improvement of the administration page

- Expected Result: New ideas and solutions are brainstormed to improve the administration page.

- Actual Result: New ideas and solutions were brainstormed to improve the administration page.

WEBSNAK-26 Research ways of improving the usability of the app (2 points)

- Purpose: Gather information in order to make the web application more user friendly

- Expected Result: Figured out ways to improve web application usability.

- Actual Result: Realized the web app is not optimized on mobile. Also implemented general css improvements.

WEBSNAK-27 Fix the bug in the 1st ingredient score (3 points)

- Purpose: Some mistakes were made while calculating the 1st ingredient score.

- Expected Result: The snack score should always be accurate when displaying the snack score.

- Actual Result: Snack calculation was fixed and now displayed information is accurate.

WEBSNAK-28 Start making the web app more mobile friendly: navigation bar (2 points)

- Purpose: Making the web app more suitable to use on mobile phones.

- Expected Result: NavBar will turn into a drop down rather than being at the top.

- Actual Result: NavBar is a conditional navigation bar that react depending on pixel size.

WEBSNAK-29 Research other ways of making the app more mobile friendly (5 points)

- Purpose: Making the web app even more user friendly on mobile.

- Expected Result: Research which other components need optimizing within the app for mobile resizing.

- Actual Result: Other components that need optimizing within the app for mobile resizing were noted in the “shortcoming” videos and relayed to the PO for next semester.

WEBSNAK-30 Research ways of pulling necessary information from the USDA API (5 points)

- Purpose: To pull additional information of any snack from the USDA database.

- Expected Result: Pull the ingredients and other details of any snack in order to improve the styling of the score breakdown page.

- Actual Result: Found the best way to pull the information needed.

WEBSNAK-31 Clean up the web app’s code (5 points)

- Purpose: Making the code of the web app easier to read and understand.

- Expected Result: The code is clean and efficient without unnecessary comments or bulk.

- Actual Result: Code was cleaned up.

WEBSNAK-32 Prepare Capstone 1 for next semester (5 points)

- Purpose: Ensure that handover for next semester is as smooth as possible.

- Expected Result: Capstone 1 is given all needed accesses, videos and assistance to understand and run the existing app.

- Actual Result: Capstone 1 was given all needed accesses, videos and assistance to understand and run the existing app.

WEBSNAK-33 Attend the meetings hosted by the Capstone 2 members

- Purpose: Capstone 1 members to completely and thoroughly understand expectations

- Expected Result: Capstone 1 members attend

- Actual Result:Capstone 1 members attended

WEBSNAK-34 Capstone 2 any questions we may have (5 points)

- Purpose: Allow Capstone 1 members to be able to ask any questions.  .

- Expected Result: Capstone 1 members ask questions

- Actual Result:Capstone 1 members asked question

# Glossary

PO (Product Owner): Refers to the head of the project which in this case is Dr. Cristina Palacios.

UML (Unified Modeling Language): A general-purpose modeling language to provide a standard way of visualizing how software systems work.

USDA (United States Department of Agriculture): A governmental entity that regulates food and nutrition.

UI (User Interface): Graphical layout of an application, and how it interacts with the user.

User Story: A statement describing a user, what they want and why they want an action. It is used in Agile development to help manage how software should work.

Snack Score: A score given to a snack based on its nutritional properties.

React: Is a declarative JavaScript library for building user interfaces.

Express: Is a web application framework designed for building single-page, multi-page and hybrid web applications.

Firebase Database:  Is a cloud-hosted, NoSQL database that lets user and application sync data in real time

# Appendix

## Appendix A - Diagrams

Static UML Diagram

Dynamic UML Diagram

### Class Diagrams

#### WEBSNAK-5 Start Implementing a Contact Us page (Garcia Milord)

#### WEBSNAK-6 Make a “Create Account” page (Samantha Loeb)

#### WEBSNAK-7 Make a reset password page (Garcia Milord)

#### WEBSNAK-12 Start working on fixing the snack score generation (John Perez)

#### WEBSNAK-22 Make a “Manage Users” page (Samantha Loeb)

#### WEBSNAK-22 Make a “Manage Users” - backend (Thiago Novaes)

#### WEBSNAK-28 Improve mobile friendly UI/UX: “Navigation Bar” (Faran Majeed)

### User Case Diagrams

#### WEBSNAK-5 Start Implementing a Contact Us page (Garcia Milord)

#### WEBSNAK-6 Make a “Create Account” page (Samantha Loeb)

#### WEBSNAK-7 Make a reset password page (Garcia Milord)

#### WEBSNAK-12 Start working on fixing the snack score generation (John Perez)

#### WEBSNAK-22 Make a “Manage Users” page (Samantha Loeb)

WEBSNAK-22 Start implementing the administration page - backend (Thiago Novaes)

#### WEBSNAK-28 Improve mobile friendly UI/UX: “Navigation Bar” (Faran Majeed)

### Sequence Diagrams

#### WEBSNAK-5 Start Implementing a Contact Us page (Garcia Milord)

#### WEBSNAK-6 Make a “Create Account” page (Samantha Loeb)

#### WEBSNAK-7 Make a reset password page (Garcia Milord)

#### WEBSNAK-12 Start working on fixing the snack score generation (John Perez)

#### WEBSNAK-22 Make a “Manage Users” page (Samantha Loeb)

#### WEBSNAK-22 Make a “Manage Users” page - backend (Thiago Novaes)

#### WEBSNAK-28 Improve mobile friendly UI/UX: “Navigation Bar” (Faran Majeed)

### Architectural Diagrams

## Appendix B - User Interface Design

Home screen of web application

Snacks tab of web application

Snack Portion Page

Nutritional facts on a snack

Snack Graph showing the last five days of snacks consumed.

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 3:45 PM EST

Date:9/10/2021

On sprint #1 we were able to fully deploy the frontend and backend of the Web App on Azure. We fixed an issue where the API keys wouldn’t work on the deployment. We used a temporary domain provided by Azure to make the web app accessible over the web. We set up continuous delivery on GitHub so that future changes to the “master” branch will be converted to a Docker image and sent to Azure for deployment. We replaced the “Create Account” link with a “Request Access” link in the login page. We implemented a contact form within the app so that users without an account could request one from the PO. We fully implemented the backend for the contact form. We had to scrap Nodemailer since Azure restricts its use. Implemented SendGrid in order to replace Nodemailer and handle sending emails using the information gathered from the contact form.

Sprint 2 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 4:00 PM EST

Date:9/24/2021

On sprint #2 we created the frontend of the create account page which has input fields for a first name, a last name, an email, a button to generate a random password, and radio buttons to assign the user a role. In the future, this create account page will be restricted to the users who have the “Admin” role. We also made the backend for the create account page which handles creating the new account on Firebase Auth using the information provided by the frontend. The backend also handles sending the new user an email with their account information via SendGrid. This was done to help save the PO time when creating accounts for the study’s participants. We created the frontend of the forgot password page that accepts an email address and verifies whether it’s formatted correctly. We also made the backend for the forgot password page which verifies whether the email address provided is associated to an existing account using Firebase Auth. The backend also generates a password reset email and sends it to the user via SendGrid.

Sprint 3 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 3:45 PM EST

Date:10/8/2021

On sprint #3 we spoke to German Gomez, the network security director at FIU. He created a DNS record for the subdomain the Snackability Web App will be using. We then validated the subdomain, binded an SSL certificate to it, and added it to the Azure deployment. We also improved the Create Account page. We added an input field for the password which will allow the PO to type a custom password or edit the random password generated when the “generate random” button is clicked. Also, when an account is created successfully, the password field is reset along with the rest of the form. We also developed a role system in both the frontend and backend. In the frontend, the “Admin” dropdown button appears only when a user is logged in and they have the admin role tied to their account. The backend is in charge of checking to make sure the user trying to create an account is actually an admin. If a non-admin forces their way into the create account page through the frontend, the backend will not allow them to create an account and will send an “Access denied!” error message.

Sprint 4 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 3:45 PM EST

Date:10/24/2021

On sprint #4 we found a bug in the score for the 1st ingredient in a snack. Before fixing, whenever you search for a snack that doesn't have ingredients, like Apples or Kiwis, the 1st ingredient score would default to 0. Now that it’s fixed, if a snack’s ingredients list is empty, it’s 1st ingredient score will default to a 2. There was another more serious bug in the processed foods score. Before fixing, the processedFoodsCalculation method would iterate through the snack’s ingredients list and compare each ingredient with the csv file that contains the processed food ingredients. If it found a single processed ingredient in the snack’s ingredients list, it would stop iterating through the ingredients list. So, no matter how many processed ingredients a specific snack had, it would only report a single one of them. Now that it’s fixed, the processedFoodCaluculation method will now continue to iterate through the snack’s ingredients list until it reaches the very end of that list, all while counting all of the processed ingredients it encounters.

Sprint 5 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 3:45 PM EST

Date:11/5/2021

On sprint #5 we started and finished the administration page for the PO. It contains a table that displays every account created on Snackability. The number of rows changes dynamically with the number of open accounts. Every row contains every user’s name, email, role, reset password button, disable/enable account button, and a delete account button. The reset button takes the email address of the row it’s clicked on and sends it to the backend for processing. It generates a link that’s then emailed to the user so that they are able to reset their password. The disable/enable column of the table displays either a “disable account” button when an account is enabled, or an “enable account” button when the account is disabled. Clicking this button will disable/enable that user’s account which would restrict/unrestrict access to the webapp. Clicking the delete button would completely remove that user and all of their data from the webapp. This action cannot be undone and the PO would have to create a new account for that user in order to regrant them access to the web app. All the buttons in the “disable/enable account” and “delete account” columns ask for admin confirmation before performing the appropriate action. While Capstone 2 worked on the administration page, Capstone 1 focused on testing the accuracy of the Snack Score page. They were instructed to look up random snacks in the USDA database and look up that snack’s first ingredient in the 1st ingredient Excel sheet. If that ingredient showed up in the Excel sheet, then the 1st ingredient score on Snackability should be a 2, if not it should be a 0. If the appropriate 1st ingredient score was not displayed on Snackability, then they took a screenshot of that snack and pasted it in a word doc along with the snack’s FDC ID so that we could replicate the issue.

Sprint 6 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 3:45 PM EST

Date:11/21/2021

On Sprint #6, we made improvements to the snack score page. We added the name of the snack at the top of the snack score table and added the ingredient list for that snack to the bottom of the page. This will make it easier to understand why a certain score was assigned. We also worked on fixing the bug in the 1st ingredient score. The code itself was ok, the issue was that the snack score table was being shown before the score was done calculating. We then decided to move the logic for the score calculation to the backend where it belongs. This not only fixed most of the issues with the snack score table, but also has the added benefit of making the app more modular. Now if the PO wanted to add a second frontend like a new mobile app, then all the logic for the snack score can be reused. We also worked on making the app a bit more mobile friendly. The app was designed with desktop browsers in mind, so whenever it was opened on a mobile device, some of the design elements would break. We redesigned the navigation bar to detect when the web app is opened on a mobile device and display a dropdown button instead of traditional buttons.

Sprint 7 Review Meeting Minutes

Attendees: John Perez, Thiago Novaes, Samantha Loeb, Garcia Milord, Faran Majeed, Jose Arosemena, Anthony Pena, Ricardo Colom, Richard Uriarte

Start time: 3:30 PM EST

End time: 3:45 PM EST

Date:11/26/2021

On Sprint #7, we prepared the presentation slides, posters, demo video, and intro video for the Showcase. We also made final adjustments to the web app’s code and we made sure to answer any of the questions the members of Capstone 1 may have had. After the showcase, I will have another meeting with the members of Capstone 1 in order to transfer account ownership of the web app to them. We also plan to have the rest of the documentation ready by December 13th.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

User manual and how to run the application can be found within the Code section of the Snackability folder.

Installation/Maintenance Document

All the installation, maintenance and deployment guides are described thoroughly in the Code section of the Snackability folder with the README files in both the backend and frontend. Many of the code files contain comments that thoroughly describe what is being done, achieved and how.

WISHLIST DOCUMENT

WEBSNAK-35 Gamification of Snackability Web App (15 points)

Acceptance Criteria: Implement gamification, challenges and in-app rewards to the Snackability web application

WEBSNAK-36 Implement a way for the PO to download all user data for research in the “Manage Users” page. (15 points).

Acceptance Criteria: Have a button that allows an admin to download a CSV file with all user data for research purposes.

WEBSNAK-37 Finish making the web app mobile friendly. (15 points).

Acceptance Criteria: Make all of the web pages of the app work on mobile devices.

# References

Node:

https://nodejs.org/es/about/

Firebase Database:

https://firebase.google.com/products/realtime-database?gclid=Cj0KCQjw0emHBhC1ARIsAL1QGNf4LA5zb6CLZi0rk6P6BDDAIOnbdmJF9eVAECiVo6rcyKOsqCFmr70aAjEcEALw_wcB&gclsrc=aw.ds

Express:

https://expressjs.com/

React:

https://es.reactjs.org/

Visual Studio:

https://code.visualstudio.com/

Research Paper About Snackability:

https://www.researchgate.net/publication/335066202_Development_and_Pilot_Testing_of_the_Snackability_Smartphone_Application_to_Identify_Healthy_and_Unhealthy_Snacks

Draw.io:

https://www.draw.io/