# Scrum Daily Standup Day #4

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

John Robinson:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched medical imagers and had PO Meeting

- What is planned to be done until the next scrum meeting?

  - Research arduino and MATLAB integration

- What are the hurdles?

  - Possibly needing to see the physical model to test

Keller Romer:

- How many hours have I worked since the last meeting?

  - 1&1/2

- What was done since the last scrum meeting?

  - Watching C++ tutorials and viewing PO Meeting

- What is planned to be done until the next scrum meeting?

  - Look into arduino and how to use C++ to develop software for a medical imager

- What are the hurdles?

  - Using and unfamiliar piece of hardware and new language

Vanya Farzamipour:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue learning C++ & meeting with the PO

- What is planned to be done until the next scrum meeting?

  - Start looking into Arduino

- What are the hurdles?

  - None

Shivani Patel:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched C++ tutorials & meeting with the PO.

- What is planned to be done until the next scrum meeting?

  - Reading and researching over arduino microcontrollers.

- What are the hurdles?

  - none

Jairo Adarmes:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched C++ tutorials

- What is planned to be done until the next scrum meeting?

  - Reading and researching over arduino microcontrollers

- What are the hurdles?

  - None.

Dennis Alpizar:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practiced C++ and reviewed the contents of the meeting with the Product Owner

- What is planned to be done until the next scrum meeting?

Research and familiarize myself with arduino.

- What are the hurdles?

  - None