# Scrum Daily Standup Day #5

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

John Robinson:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued reviewing specs and hardware used for project

- What is planned to be done until the next scrum meeting?

  - Continue researching general arduino projects and schedule next meeting with POs

- What are the hurdles?

  - Adjusting schedules to work with PO’s availability

Keller Romer:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watching C++ tutorials and viewing PO Meeting

- What is planned to be done until the next scrum meeting?

  - Look into arduino and how to use C++ to develop software for a medical imager

- What are the hurdles?

  - Using and unfamiliar piece of hardware and new language

Vanya Farzamipour:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started looking into Arduino

- What is planned to be done until the next scrum meeting?

Continue learning Arduino

- What are the hurdles?

  - None

Shivani Patel:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched C++ tutorials & researched over arduino microcontroller.

- What is planned to be done until the next scrum meeting?

  - Continue reading and researching over arduino microcontrollers.

- What are the hurdles?

  - Learning a new computing language, C++.

Jairo Adarmes:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed recording with Product owner.

- What is planned to be done until the next scrum meeting?

  - Go into deep research about what we talked about in the PO meeting.

- What are the hurdles?

  - None.

Dennis Alpizar:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Practiced C++ and familiarized myself with arduino

- What is planned to be done until the next scrum meeting?

More C++ practice and further research into arduino.

- What are the hurdles?

  - None