# Scrum Daily Standup Day # 6

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

John Robinson:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Organize in-person meeting this week with PO to test out model

- What is planned to be done until the next scrum meeting?

  - Attempt to set up a working test environment from home

- What are the hurdles?

  - Changing schedules to synch up with PO

Keller Romer:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watching C++ tutorials and looking into arduino technologies.

- What is planned to be done until the next scrum meeting?

  - Look into arduino and how to use C++ to develop software for a medical imager

- What are the hurdles?

  - Working with PO’s and school work time frame of availability.

Vanya Farzamipour:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - started researching arduino concepts

- What is planned to be done until the next scrum meeting?

Continue researching arduino

- What are the hurdles?

  - None

Shivani Patel:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Understood what information an Arduino can deliver.

- What is planned to be done until the next scrum meeting?

  - Continue reading and researching over different uses of Arduino microcontrollers.

- What are the hurdles?

  - Learning a new computing language, C++.

Jairo Adarmes:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review PO meeting, and research about our product.

- What is planned to be done until the next scrum meeting?

  - Get familiarized with the product by meeting the Product Owner on campus.

- What are the hurdles?

  - None.

Dennis Alpizar:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed recording with product owner, practiced C++ and familiarized myself with arduino

- What is planned to be done until the next scrum meeting?

More C++ practice and further research into arduino.

- What are the hurdles?

  - None