Scrum Daily Standup Day # 6

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

John Robinson:

●  How many hours have I worked since the last meeting?

○  3

●  	What was done since the last scrum meeting?

○ Research ways to transfer code from MATLAB to alternative C++ interface

●  	What is planned to be done until the next scrum meeting?

○ Update team on hardware transfer

●  	What are the hurdles?

○Meeting up in person

Keller Romer:

●  	How many hours have I worked since the last meeting?

○ 1

●  	What was done since the last scrum meeting?

○ Looking into arduino technologies and working with MATLAB.

●  	What is planned to be done until the next scrum meeting?

○ Looking into the software that Lucid vision labs utilizes.

●  	What are the hurdles?

○ None.

Vanya Farzamipour:

●  	How many hours have I worked since the last meeting?

○1

●  	What was done since the last scrum meeting?

○ Study source files

●  	What is planned to be done until the next scrum meeting?

○ Continue researching on topics and studying the source code

●  	What are the hurdles?

○ None

Shivani Patel:

●  	How many hours have I worked since the last meeting?

○ 1

●  	What was done since the last scrum meeting?

○ Review and understand the source files for Arena View.

●  	What is planned to be done until the next scrum meeting?

○ Understanding the project on MATLAB.

●  	What are the hurdles?

○ None.

Jairo Adarmes:

●  	How many hours have I worked since the last meeting?

○ 1

●  	What was done since the last scrum meeting?

○ Keep testing sources files and make sure that are workin.

●  	What is planned to be done until the next scrum meeting?

○ Meet with John to give items for the project

●  	What are the hurdles?

○ None.

Dennis Alpizar:

●  	How many hours have I worked since the last meeting?

○2

●  	What was done since the last scrum meeting?

○ Tested MATLAB and ensured source files working as intended.

●  	What is planned to be done until the next scrum meeting?

○ Setup github for use in further steps of the project

●  	What are the hurdles?

○ None