Sprint Backlog Grooming Meeting Minutes: 20

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

The following user stories were implemented:

- 1 - As a designer, I want to be able to gather feedback on how accessible the software is to a user (2 hours)

- 4 - As a user, I want to see a state indicator for the system (1 hour)

The following user stories were created/discussed/refined/prioritized.

User Stories:

- 2 - As a user, I want to be able to receive a message when an error occurs (2 hours)

- 3 - As a user, I want to be able to set and push camera frame rate/exposure time ( 4 hours)

- 5 - As a developer, I want to ensure the Arduino board can be interacted with properly

- 6 - As a developer, I want to ensure the Camera can be interacted with properly

- 7 - As a user, I want to be able to freely switch out what camera I am using

- 8 - As a developer, I want to be able to detect what model camera is currently being used

- 9 - As a user, I want to be able to see images in real-time through the camera’s stream

The following user stories were rejected:

- 10 - As a user, I want to be able to switch out Arduino boards as necessary (Feature may not prove to be necessary, as arduino board will be built in to system)

The team members indicated their willingness to work on the following user stories.

- All Team members

- User Story 1

- User Story 2

- User Story 3

- User Story 4

- User Story 5

- User Story 6

- User Story 8

- User Story 9

- User Story 10

- User Story 11

- User Story 12