Date: 9/2/2021

Sprint:1

Sprint Planning Meeting Minutes:30

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Start time: 10:00 pm

End time: 10:30 pm

The product owner chose the following user stories to be done during the next sprint:

- 1 - As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- 2 - As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- 3 - As a developer, I want to become familiar with the project stack:C++, C, Python etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (30 hours)

- 4 - As a developer, I want to begin to view/review the repository frontend/backend code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- 5 - As a developer, I want to be able to test with local equipment or simulations accurate to the real model ( 3 hours)

The team members indicated their willingness to work on the following user stories.

- John Robinson

- All user stories

- Keller Romer

- All user stories

- Vanya Farzamipour

- All user stories

- Shivani Patel

- All user stories

- Jairo Adarmes

- All User Stories

- Dennis Alpizar

- All user stories