Date: 9/13/2021

Sprint:2

Sprint Planning Meeting Minutes:30

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Start time: 9:30 pm

End time: 10:00 pm

The product owner chose the following user stories to be done during the next sprint:

- 1 - As a developer, I want to set up a virtual test environment to practice working on the system when the physical version is not available (4 hours)

- 2 - As a user, I want to be able to turn on the system and understand when it is ready to run (5 hours)

- 3 - As a developer, I want to be able to see a debug menu with info on how the system is operating (6 hours)

- 4 - As a user, I want to be able to capture an image and receive 4 snapshots (8 hours)

- 5 - As a user, I want to be able to turn off the system with relative ease and no issues (3 hours)

- 6 - As a developer, I want to be able to guarantee the software works without issues for extended periods of time (no crashes, memory leaks, etc.) (5 hours)

- 7 - As a developer, I want to be able to access the project files and work on my part without impeding others (Github repository) (3 hours)

- 8 - As a designer, I want to be able to gather feedback on how accessible the software is to a user (2 hours)

- 9 - As a user, I want to be able to receive a message when an error occurs (2 hours)

- 10 - As a user,  I want to be able to save the images where I desire (4 hours)

- 11 - As a user, I want to be able to set and push camera frame rate/exposure time ( 4 hours)

- 12 - As a user, I want to see a state indicator for the system (1 hour)

- 13 - As a developer, I want to be able to successfully recreate the physical system in person (3 hours)

- 14 - As a developer, I want to be able to connect devices to my computer to correctly communicate with the system (2 hours)

- 15 - As a developer, I want to have the MATLAB software setup ready to run (2 hours)

The team members indicated their willingness to work on the following user stories.

- John Robinson

- All user stories

- Keller Romer

- All user stories

- Vanya Farzamipour

- All user stories

- Shivani Patel

- All user stories

- Jairo Adarmes

- All User Stories

- Dennis Alpizar

- All user stories