Date: 10/11/2021

Sprint:4

Sprint Planning Meeting Minutes:30

Attendees: John Robinson, Kiara Farias, Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Start time: 9:30 pm

End time: 10:00 pm

The product owner chose the following user stories to be done during the next sprint:

- 1 - As a designer, I want to be able to gather feedback on how accessible the software is to a user (2 hours)

- 2 - As a user, I want to be able to receive a message when an error occurs (2 hours)

- 3 - As a user, I want to be able to set and push camera frame rate/exposure time ( 4 hours)

- 4 - As a user, I want to see a state indicator for the system (1 hour)

- 5 - As a developer, I want to ensure the Arduino board can be interacted with properly

- 6 - As a developer, I want to ensure the Camera can be interacted with properly

- 7 - As a user, I want to be able to freely switch out what camera I am using

- 8 - As a developer, I want to be able to detect what model camera is currently being used

- 9 - As a user, I want to be able to see images in real-time through the camera’s stream

- 10 - As a user, I want to be able to switch out Arduino boards as necessary

The team members indicated their willingness to work on the following user stories.

- John Robinson

- All user stories

- Keller Romer

- All user stories

- Vanya Farzamipour

- All user stories

- Shivani Patel

- All user stories

- Jairo Adarmes

- All User Stories

- Dennis Alpizar

- All user stories