Sprint 1 Retrospective Meeting Minutes: 15

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 9/10/2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Our team managed to complete what was intended for this sprint

- Did we do a good job estimating the points (time required) for each user story?

  - The user story times were accurately estimated

- Did each team member work as scheduled?

  - Schedules originally needed to be adjusted and accounted for, and the team can now work with and around each other’s times

What went right?

- The team was able to meet online and establish forms of communication with each other

- The team can share meeting notes with each other, allowing for team members with conflicting schedules to still benefit from what was discussed

- Team members understand the contributions that are expected from them

How to address the issues in the next sprint?

- How to improve the process?

  - Confirm meeting times days beforehand

  - Allow for in person meetings to work with the system

- How to improve the product?

  - Attempt to recreate the system at home/Borrow the model to test with