Sprint 2 Retrospective Meeting Minutes: 15

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 9/26/2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The team requires more time understanding the intricacies of the system, which delayed the overall velocity of our progress. However, as more systems are put into place, features can be pushed out in a more timely manner.

- Did we do a good job estimating the points (time required) for each user story?

  - The times for the user stories were accurate.

- Did each team member work as scheduled?

  - Scheduled members attended and performed what they were needed to do.

What went right?

- The team was able to create an online repo to help share work and update our progress

- The team met in person and was able to hand over their contributions to the project when necessary

- The team still attends daily standups on time as required

How to address the issues in the next sprint?

- How to improve the process?

  - Appoint specific tasks to specific members to avoid ambiguity

  - Create more in person meetings with the original model to accurately build around what is expected

- How to improve the product?

  - The product can utilize more efficient libraries to help with things like response time and packet loss, problems that were initially pointed out by the product owners.