Sprint 3 Retrospective Meeting Minutes: 15

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 10/10/2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The team can now start to work towards the end goals as the basic systems are now put into place. In person meetings are still required for testing on the actual system, which we will prepare for.

- Did we do a good job estimating the points (time required) for each user story?

  - The times for the user stories were accurate.

- Did each team member work as scheduled?

  - Scheduled members attended and performed what they were needed to do.

What went right?

- The team was able to recreate a setup at home and test at least the camera portion of the project.

- The team was able to install the correct libraries and test out functionality with the tech provided

- The team now has a clearer view of what to expect in the future

How to address the issues in the next sprint?

- How to improve the process?

  - Involve more members in the documentation portion of the system

  - Appoint teams to divide and conquer

- How to improve the product?

  - The product requires an ideal setup, like one in a lab, along with expected results in order to fully understand how the system works.