Sprint 4 Retrospective Meeting Minutes: 15

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 10/24/2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - There were hurdles with the integration of libraries that slowed down the overall expected process

- Did we do a good job estimating the points (time required) for each user story?

  - The times for the user stories were accurate.

- Did each team member work as scheduled?

  - Scheduled members attended and performed what they were needed to do.

What went right?

- The team managed to get a hold of the official documentation for the Lucid Labs camera

- The team found the source files and example files for the SDK included

- The team focused on a goal to deliver at the end

How to address the issues in the next sprint?

- How to improve the process?

  - Be sure to study in advance what IDEs are going to be used

  - Make note of features that involve more in-depth knowledge of the system to assign to more experienced developers

- How to improve the product?

  - The product should utilize the inherent features available to the already-made ArenaView program, but enhance what is available