Sprint 5 Retrospective Meeting Minutes: 15

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 11/07/2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The process was able to peed up after completely switching to the new QT framework

- Did we do a good job estimating the points (time required) for each user story?

  - The times for the user stories were accurate.

- Did each team member work as scheduled?

  - Scheduled members attended and performed what they were needed to do.

What went right?

- The team managed to successfully move onto the new framework

- The team learned the basics of Qt to be able to deliver a product

- The team can continue to update the product if necessary

How to address the issues in the next sprint?

- How to improve the process?

  - Get a hold of an official testing environment to keep tests accurate

  - Keep comprehensive documentation of product

  - Keep code refactorable for next team

- How to improve the product?

  - The product should extract features from ArenaView rather than launch it once the library quirks are solved

  - Images should be displayed directly on the application