Sprint 4 Review Meeting

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 10/24/2021

Start time: 10:00 PM

End time: 10:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- 1 - As a designer, I want to be able to gather feedback on how accessible the software is to a user (2 hours)

- 3 - As a user, I want to be able to set and push camera frame rate/exposure time ( 4 hours)

- 4 - As a user, I want to see a state indicator for the system (1 hour)

- 6 - As a developer, I want to ensure the Camera can be interacted with properly

- 7 - As a user, I want to be able to freely switch out what camera I am using

- 8 - As a developer, I want to be able to detect what model camera is currently being used

- 9 - As a user, I want to be able to see images in real-time through the camera’s stream

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- 2 - As a user, I want to be able to receive a message when an error occurs (2 hours)

- 5 - As a developer, I want to ensure the Arduino board can be interacted with properly

- 10 - As a user, I want to be able to switch out Arduino boards as necessary