Sprint 6 Review Meeting

Attendees:

Senior Project: John Robinson

Capstone 1: Keller Romer, Vanya Farzamipour, Shivani Patel, Jairo Adarmes, Dennis Alpizar

Date: 11/21/2021

Start time: 10:00 PM

End time: 10:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- As a user, I want the software to save options

- As a user, I want ArenaView to launch without issues

- As a developer, I want to be able to add new modules to the UI

- As a user, I want to be able to check when an update is available

- As a user, I want to be able to access arduino controls

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- As a developer, I want to be able to separate debug and release versions

- As a developer, I want to be able to receive feedback from users

- As a user, I want to be able to open documentation

- As a user, I want to be able to switch templates