## Sprint 1 Backlog Grooming Meeting Minutes(05/21):

Attendees: Jasmine Aburialeh, Yermaineh Soto, Carlos Amasifuen, Angel Hourruitiner, George Morera, Joseph Quinn, Leopoldo Rios, and Jesus Rodriquez

Start time: <7:35 PM>

End time: < 7:55 PM>

The following user stories were created/discussed/refined/prioritized.

No stories were discussed as no stories were generated for this sprint.

Team members are continuing to download and set up environments while learning Flutter/Dart.

## Sprint 1 Backlog Grooming Meeting Minutes(05/21):

Attendees: Jasmine Aburialeh, Yermaineh Soto, Carlos Amasifuen, Angel Hourruitiner, George Morera, Joseph Quinn, Leopoldo Rios, and Jesus Rodriquez

Start time: <7:35 PM>

End time: < 7:55 PM>

The following user stories were created/discussed/refined/prioritized.

No stories were discussed as no stories were generated for this sprint.

Team members are continuing to download and set up environments while learning Flutter/Dart.

Sprint Backlog Grooming Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:34pm

End time: 7:46pm

Date: 06/07/2021

The following user stories were created/discussed/refined/prioritized.

- Story 1: GroupInfo Entity

  - The groupinfo user story was completed

- Story 2: Pad NSD

  - We’ve determined that a native plugin is needed for connecting to the pads. We may need to extend the user story time to reflect this.

Sprint Backlog Grooming Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:35pm

End time: 7:40

Date: 06/18/2021

The following user stories were created/discussed/refined/prioritized.

- Club Display Page - 15 points

  - Added story for Club Display: a page to display clubs that are registered with the application.

  - Added refinement of Club Registration to include iOS widgets

  - Assigned to Angel Hourruitiner

Sprint Backlog Grooming Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:35pm

End time: 7:40

Date: 06/18/2021

The following user stories were created/discussed/refined/prioritized.

- Club Display Page - 15 points

  - Added story for Club Display: a page to display clubs that are registered with the application.

  - Added refinement of Club Registration to include iOS widgets

  - Assigned to Angel Hourruitiner

Sprint Backlog Grooming Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:35pm

End time: 7:40

Date: 06/18/2021

The following user stories were created/discussed/refined/prioritized.

- Club Display Page - 15 points

  - Added story for Club Display: a page to display clubs that are registered with the application.

  - Added refinement of Club Registration to include iOS widgets

  - Assigned to Angel Hourruitiner

Sprint Backlog Grooming Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 07:35pm

End time: 07:43pm

Date: 07/02/2021

The following user stories were created/discussed/refined/prioritized.

- Group Registration

  - Current code needs review and testing.

- Player List

  - Current code needs review and testing.

- Club List

  - Current code needs review and testing.

- Login Page

  - Work should be done over the weekend.

- Game Hub

  - Jesus meeting Yermaineh over the weekend.

  - Work is currently stalled on Game Hub integration of other views

Sprint Backlog Grooming Meeting Minutes:

Attendees: Angel Hourruitiner, George Morera, Joseph Quinn, Yermaineh Soto, Jesus Rodriquez

Start time: 7:35pm

End time: 7:45pm

Date: 07/16/2021

The following user stories were created/discussed/refined/prioritized.

- Game Start Page

  - Page needs a redesign to work properly with State management in Flutter.