Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Aginēēk v16

Team Members:

Product Owner(s):

Mentor(s):

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

Aginēēk is a mobile application that helps soccer players to improve their skills, reaction time, speed and agility. Aginēēk is a game that connects pads to the application without the need of a wire. The players will hit the light up pads with the balls and move into the next, and the application will record the result of the hit. The current version of the app does not connect to the pads. The product owner requested a complete rewrite of the app and in this semester, the team focused on the front-end part of the application rather than the logic of the behind the app.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	74

References ……………………………………………………………………………………………………………………...………...	80

# Introduction

Aginēēk is an application designed to improve the skills of soccer players. The application works as a training system that connects to wireless pads. The pads get hit by the player and the results get recorded on the app.

## Current System

The current system only has front end capabilities. This means that the app only performs basic functions like moving from pages to pages, writing on text boxes, store results and information.

## Purpose of New System

The purpose of the new system was to create an app that functions in both android and IOS systems. The previous system needed improvements in terms of coding and organization. Another intended purpose was to make the application more user friendly.

# User Stories

Implemented User Stories

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. - Ensure ClubRegistration renders on iOS |  |  |

| Title: Club Info Display | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to see what clubs are registered to my application so I can select/edit/delete the clubs. |  |  |
| Acceptance Criteria: - Create Club Info Display page. - Use ClubInfo to populate the page with a list of registered clubs. - Add support for editing selected ClubInfo models from ClubDisplay page. - Add support for deleting ClubInfo models. - Ensure iOS version is created in parallel to Android version |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. - Ensure PlayerRegistration renders on iOS. |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. - Ensure AppLogin is correctly styled for iOS. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. - Create a Configuration view for iOS use. |  |  |

Pending User Stories

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. - Ensure the GameHome page works on iOS |  |  |

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

Hardware

- Android phones.

- PC Stations

Software

- Android Studio

- Visual Studio Code

- GitHub

- Flutter

- Dart

- SQLite

## Sprints Plan

### Sprint 1

Attendees: Jasmine Aburialeh, Yermaineh Soto, Carlos Amasifuen, Kevin Escoto, Angel Hourruitiner, George Morera, Joseph Quinn, Leopoldo Rios, and Jesus Rodriquez

Start time: <9:00 PM>

End time:  <9:23 PM>

Meeting Notes:

- Started with introductions and getting to know the team this semester.

- Discussed using flutter instead of React-native.

- Planned to complete the environment set up and getting familiar with flutter and dart.

After discussion, it was decided that the team would spend the remainder of the week onboarding with the Flutter Toolkit, Dart language, and looking over the code from the previous semesters to prepare for redesigning the phone application.

### Sprint 2

Attendees:  Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <8:05pm>

End time: <8:42pm>

Notes:

Stories:

| Title: Initial Study | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to spend time learning Dart and Flutter so I can work on the Agineek application. |  |  |
| Acceptance Criteria: - Study Dart/Flutter from the official documentation. - Convert a Structure from the previous phone app project into an entity in the new project. |  |  |

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. |  |  |

| Title: Game Entity | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to play a game using the Agineek application because that’s what the application is all about! |  |  |
| Acceptance Criteria: - Create a Game entity. - Check to see if Game class needs to be implemented as a native plugin. - Ensure Games run smoothly on Android and iOS. |  |  |

| Title: GroupInfo Entity | Priority: 3 | Estimate: 2 |
| --- | --- | --- |
| User Story: As a user, I want to be able to store information about Groups in the application so I can re-access groups whenever I want to play a game. |  |  |
| Acceptance Criteria: - Create a GroupInfo entity. - Use the GroupInfo entity to store group information on the phone through Sqlite. - Ensure GroupInfo entries in the database do not overwrite each other. |  |  |

| Title: Group Registration | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Group features. |  |  |
| Acceptance Criteria: - Create a Group Registration view. - Use the GroupInfo entity to store group information on the phone. - Ensure players can edit groups. |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. |  |  |

| Title: Pad NSD | Priority: 1 | Estimate: 25 |
| --- | --- | --- |
| User Story: As a user, I want to be able to find pads in my local network environment so I can play a game using Agineek. |  |  |
| Acceptance Criteria: - Read and follow documentation for ‘bonsoir’ package to see if Pads can be registered using the package in the long-run. - Determine if Pads must be implemented as phone-specific plugins or if Dart packages can be used with Isolates. - Implement service logic to find and register pads with the phone application. |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. |  |  |

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Initial Study

  - Jonathan Barlatier

- Pad NSD

  - Yemaineh Soto

  - Joseph Quinn

- GroupInfo

  - George Morera

- Club Registration

  - Angel Hourruitiner

- Group Registration

  - George Morera

  - Leo Rios

- App Login

  - Carlos Amasifuen

- Game Home Page

  - Jesus Rodriguez

### Sprint 3

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <7:37pm>

End time: <7:47pm>

Notes:

Stories:

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. |  |  |

| Title: Group Registration | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Group features. |  |  |
| Acceptance Criteria: - Create a Group Registration view. - Use the GroupInfo entity to store group information on the phone. - Ensure players can edit groups. |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. |  |  |

| Title: Pad NSD | Priority: 1 | Estimate: 25 |
| --- | --- | --- |
| User Story: As a user, I want to be able to find pads in my local network environment so I can play a game using Agineek. |  |  |
| Acceptance Criteria: - Implement service logic to find and register pads with the phone application on Android |  |  |

| Title: Pad NSD iOS | Priority: 1 | Estimate: 25 |
| --- | --- | --- |
| User Story: As a user, I want to be able to find pads in my local network on an iPhone so I can play a game using Agineek. |  |  |
| Acceptance Criteria: - Read and follow documentation for NSD in Swift. - Implement service logic to find and register pads with the phone application on iOS |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. |  |  |

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Pad NSD

  - Yemaineh Soto

- Pad NSD iOS

  - Joseph Quinn

- Club Registration

  - Angel Hourruitiner

- Group Registration

  - George Morera

  - Leo Rios

- App Login

  - Carlos Amasifuen

- Game Home Page

  - Jesus Rodriguez

  - Johnathan Barlatier

### Sprint 4

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <7:35pm>

End time: <7:45pm>

Notes: Current progress is slowed down due to needing to configure iOS page rendering and having limited access to iOS machines for testing.

Stories:

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. - Ensure ClubRegistration renders on iOS |  |  |

| Title: Club Info Display | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to see what clubs are registered to my application so I can select/edit/delete the clubs. |  |  |
| Acceptance Criteria: - Create Club Info Display page. - Use ClubInfo to populate the page with a list of registered clubs. - Add support for editing selected ClubInfo models from ClubDisplay page. - Add support for deleting ClubInfo models. - Ensure iOS version is created in parallel to Android version |  |  |

| Title: Group Registration | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Group features. |  |  |
| Acceptance Criteria: - Create a Group Registration view. - Use the GroupInfo entity to store group information on the phone. - Ensure players can edit groups. - Ensure Group Registration renders on iOS |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. - Ensure PlayerRegistration renders on iOS. |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. - Ensure AppLogin is correctly styled for iOS. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. - Create a Configuration view for iOS use. |  |  |

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. - Ensure the GameHome page works on iOS |  |  |

| Title: Agnostic Widgets | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to have an easy time developing for both Android and iOS services so that I can rapidly prototype the displayed views for a phone application. |  |  |
| Acceptance Criteria: - Create a Flutter package for framework-agnostic creation of widgets using the Flutter toolkit. - Publish the package to pub.dev and add as a dependency to Agineek-app - Use the package in the Agineek app to replace costly building of separate widget structures for each platform. |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Player Registration

  - Joseph Quinn

- Agnostic Widgets

  - Joseph Quinn

- Configuration Page

  - Yermaineh Soto

- Club Registration

  - Angel Hourruitiner

- Club Info Display

  - Angel Hourruitiner

- Group Registration

  - George Morera

  - Leo Rios

- App Login

  - Carlos Amasifuen

- Game Home Page

  - Jesus Rodriguez

  - Johnathan Barlatier

### Sprint 5

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <6:05pm>

End time: <6:pm>

Notes: Current progress is slowed down due to needing to configure iOS page rendering and having limited access to iOS machines for testing.

Stories:

| Title: Configuration Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. - Create a Configuration view for iOS use. |  |  |

| Title: Game Start Page | Priority: 1 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a Game Start Page - Incorporate the same functionality as previous application. - Ensure the Game Start Page page works on iOS |  |  |

| Title: Statistics Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to view statistics about my games so that I can improve my relevant desired stats. |  |  |
| Acceptance Criteria: - Create a Statistics page. - Present user with relevant statistics from the application. - Ensure Statistics page is similar in style and functionality as previous application. - Ensure the Statistics page works on iOS |  |  |

| Title: Group-Club Registration | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to link my groups and clubs together in the correct manner so that I can properly use the Agineek features for my groups. |  |  |
| Acceptance Criteria: - Connect relationship between Groups and Clubs on the application. - Ensure Group and Club relationships persist across application changes. |  |  |

| Title: UML | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to generate the proper documentation for the project so I can hand over the project to the next semester’s students in an orderly fashion. |  |  |
| Acceptance Criteria: - Ensure all correct UML diagrams have been generated for models. - Ensure all correct UML diagrams have been generated for application flow - Ensure correct UML diagrams are created for dependencies. |  |  |

| Title: Debugging | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As an application developer, I want to correct the flaws we noticed in the demo from last week so I can ensure the application is correctly functioning. |  |  |
| Acceptance Criteria: - Diagnose and fix issues with database connection - Diagnose and fix issues with models - Ensure application is running smoothly on Android - Ensure application is running smoothly on iOS |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Configuration Page

  - Yermaineh Soto

  - Carlos Amasifuen

- Statistics

  - Angel Hourruitiner

- Group-Club Registration

  - George Morera

  - Leo Rios

- Game Start Page

  - Jesus Rodriguez

  - Johnathan Barlatier?

- UML

  - Joseph Quinn

- Debugging

  - Joseph Quinn

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint Review Meeting Minutes (5/28):

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, and Jesus Rodriquez

Start time: <7:40pm>

End time: <8:02pm>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- No user stories were presented in a complete state.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- No user stories were generated for this sprint. Future user stories will be assigned when they are created.

Sprint Review Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:37

End time: 7:52

Date: 06/11/2021

- Initial Study

  - Status: Completed

- Pad NDS

  - Status: In Progress

  - May need more time/further refinement as scope of Plugin situation becomes more clear

- GroupInfo Entity

  - Status: Completed

- Club Registration

  - Status: In Progress

- Group Registration

  - Status: In Progress

- App Login

  - Status: Unknown

- Game Home Page

  - Status: In Progress

Sprint Review Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:35

End time: 7:45

Date: 06/25/2021

- Pad NSD

  - Put pad development on pause so we can focus on app core design first.

- Pad NSD iOS

  - Put pad development on pause so we can focus on app core design first.

- Club Registration

  - Android version is complete

  - Working on iOS version

- Group Registration

  - Android version needs integration into project.

  - iOS version is in progress.

- App Login

  - Needs reworking to fit its style with the rest of the application.

  - Needs work on iOS version

- Game Homepage

  - Is in progress.

- Player Registration

  - Android version is complete

  - iOS version is in progress

Sprint Review Meeting Minutes:

Attendees: Carlos Amasifuen, Angel Hourruitiner, George Morera, Joseph Quinn, Yermaineh Soto, Leopoldo Rios

Start time: 06:00pm

End time: 06:31pm

Date: 07/09/2021

- Club List

  - Awaiting final edits and merge

- Group List/Registration

  - Merged and completed. Moving on to Group/Club assignments.

- Game Hub

  - Merged

  - .

- Configuration Page

  - In Progress

- App Login

  - Merged

Sprint Review Meeting Minutes:

Attendees: Angel Hourruitiner, George Morera, Joseph Quinn, Jesus Rodriquez, Leopoldo Rios, Yermaineh Soto

Start time: 7:35pm

End time: 7:45pm

Date: 07/23/2021

- Statistics

  - Status: Completed and merged

- Configuration Page

  - Status: Completed and merged

- Game Start Page

  - Status : Incomplete. Pushed to repository as feature branch to be worked on.

- Group-Club Assignment

  - Status: Incomplete. Pushed to repository as feature branch to be worked on.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Team shortcomings.

- Time Constrained: The team only had one senior project student, everyone else was capstone I. This was an issue because the number of hours poured into the development of the project was not enough since capstone I students are required to put less hours than a capstone II or a senior project student.

- Lack of Knowledge: our team had to learn an entire new computer language from scratch. This made the development difficult.

- Health problems: some of the team members experienced health issues.

- Technical difficulties: Some of the team members had issues with broken PC, lack of space, not being able to install the environment.

Shortcomings Login page.

- The front view of the login page was completed however we are still unable to connect it to a database so it can properly login, store usernames, emails, passwords and perform validations.

Station Creation Form Page Shortcoming

- We were not able to connect the app to the pads because dart does not do multithread natively, instead it works with a single isolate or thread. To solve this issue a native language plugin must be created for both versions of the app.

- The page was never connected to a database, so it would not be able to store stations layout.

Wishlist for Station Creation Form Page

- We would like to see instead of a drop list, a visual representation of the pads connected to drag and drop on the station creation layout. It would be more efficient and easier to use.

Other Shortcomings

- The Gamehub page was never created. So, we don’t really have basic functionality on how the game operates

- Game Settings page was never created.

- Group-Club Assignment was not finished

- Pad layout view was never created.

Dependencies

- Java JRE > 1.8

- git

- git-flow-avh or another git-flow plugin for Git.

- Flutter SDK

- Android Studio or XCode with an installed phone emulator

- (Optional) Visual Studio Code with Flutter Plugin

- (Optional) Python 3 to run the pad emulator script.

Installation

- Clone this repository.

- Symlink hooks/pre-commit to .git/hooks/pre-commit.

- Run flutter pub get inside the repository to pull the latest dependencies.

- Run flutter pub run build_runner build --delete-conflicting-outputs inside the repository.

- Run the main.dart application using the emulator of your choice.

- (Optional) Install requirements.txt using pip to download all required Python dependencies.

Contributions

- Contributions to the Agineek phone application must:

  - Correctly use and pass the pre-commit git hook.

  - Properly use git-flow as the Git branching model.

  - Implement all Flutter Widgets in both an Android and iOS style using no platform-specific sub-widgets.

# References

- https://flutter.dev/docs/get-started/install

- https://flutter.dev/docs/development/ui/widgets