Sprint 1 Planning Meeting Minutes:

Attendees: Jasmine Aburialeh, Yermaineh Soto, Carlos Amasifuen, Kevin Escoto, Angel Hourruitiner, George Morera, Joseph Quinn, Leopoldo Rios, and Jesus Rodriquez

Start time: <9:00 PM>

End time:  <9:23 PM>

Meeting Notes:

- Started with introductions and getting to know the team this semester.

- Discussed using flutter instead of React-native.

- Planned to complete the environment set up and getting familiar with flutter and dart.

After discussion, it was decided that the team would spend the remainder of the week onboarding with the Flutter Toolkit, Dart language, and looking over the code from the previous semesters to prepare for redesigning the phone application.

Sprint Planning Meeting Minutes:

<06/01/2021>

Attendees:  Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <8:05pm>

End time: <8:42pm>

Notes:

Stories:

| Title: Initial Study | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to spend time learning Dart and Flutter so I can work on the Agineek application. |  |  |
| Acceptance Criteria: - Study Dart/Flutter from the official documentation. - Convert a Structure from the previous phone app project into an entity in the new project. |  |  |

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. |  |  |

| Title: Game Entity | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to play a game using the Agineek application because that’s what the application is all about! |  |  |
| Acceptance Criteria: - Create a Game entity. - Check to see if Game class needs to be implemented as a native plugin. - Ensure Games run smoothly on Android and iOS. |  |  |

| Title: GroupInfo Entity | Priority: 3 | Estimate: 2 |
| --- | --- | --- |
| User Story: As a user, I want to be able to store information about Groups in the application so I can re-access groups whenever I want to play a game. |  |  |
| Acceptance Criteria: - Create a GroupInfo entity. - Use the GroupInfo entity to store group information on the phone through Sqlite. - Ensure GroupInfo entries in the database do not overwrite each other. |  |  |

| Title: Group Registration | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Group features. |  |  |
| Acceptance Criteria: - Create a Group Registration view. - Use the GroupInfo entity to store group information on the phone. - Ensure players can edit groups. |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. |  |  |

| Title: Pad NSD | Priority: 1 | Estimate: 25 |
| --- | --- | --- |
| User Story: As a user, I want to be able to find pads in my local network environment so I can play a game using Agineek. |  |  |
| Acceptance Criteria: - Read and follow documentation for ‘bonsoir’ package to see if Pads can be registered using the package in the long-run. - Determine if Pads must be implemented as phone-specific plugins or if Dart packages can be used with Isolates. - Implement service logic to find and register pads with the phone application. |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. |  |  |

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Initial Study

  - Jonathan Barlatier

- Pad NSD

  - Yemaineh Soto

  - Joseph Quinn

- GroupInfo

  - George Morera

- Club Registration

  - Angel Hourruitiner

- Group Registration

  - George Morera

  - Leo Rios

- App Login

  - Carlos Amasifuen

- Game Home Page

  - Jesus Rodriguez

Sprint Planning Meeting Minutes:

<06/14/2021>

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <7:37pm>

End time: <7:47pm>

Notes:

Stories:

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. |  |  |

| Title: Group Registration | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Group features. |  |  |
| Acceptance Criteria: - Create a Group Registration view. - Use the GroupInfo entity to store group information on the phone. - Ensure players can edit groups. |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. |  |  |

| Title: Pad NSD | Priority: 1 | Estimate: 25 |
| --- | --- | --- |
| User Story: As a user, I want to be able to find pads in my local network environment so I can play a game using Agineek. |  |  |
| Acceptance Criteria: - Implement service logic to find and register pads with the phone application on Android |  |  |

| Title: Pad NSD iOS | Priority: 1 | Estimate: 25 |
| --- | --- | --- |
| User Story: As a user, I want to be able to find pads in my local network on an iPhone so I can play a game using Agineek. |  |  |
| Acceptance Criteria: - Read and follow documentation for NSD in Swift. - Implement service logic to find and register pads with the phone application on iOS |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. |  |  |

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Pad NSD

  - Yemaineh Soto

- Pad NSD iOS

  - Joseph Quinn

- Club Registration

  - Angel Hourruitiner

- Group Registration

  - George Morera

  - Leo Rios

- App Login

  - Carlos Amasifuen

- Game Home Page

  - Jesus Rodriguez

  - Johnathan Barlatier

Sprint Planning Meeting Minutes: <06/28/2021>

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <7:35pm>

End time: <7:45pm>

Notes: Current progress is slowed down due to needing to configure iOS page rendering and having limited access to iOS machines for testing.

Stories:

| Title: Club Registration | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Club features. |  |  |
| Acceptance Criteria: - Create Club Registration view - Use the ClubInfo entity to store club information on the phone through Sqlite. - Ensure ClubInfo entries in the database do not overwrite each other. - Ensure ClubRegistration renders on iOS |  |  |

| Title: Club Info Display | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to see what clubs are registered to my application so I can select/edit/delete the clubs. |  |  |
| Acceptance Criteria: - Create Club Info Display page. - Use ClubInfo to populate the page with a list of registered clubs. - Add support for editing selected ClubInfo models from ClubDisplay page. - Add support for deleting ClubInfo models. - Ensure iOS version is created in parallel to Android version |  |  |

| Title: Group Registration | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register my club in the Agineek application so I can use the related Group features. |  |  |
| Acceptance Criteria: - Create a Group Registration view. - Use the GroupInfo entity to store group information on the phone. - Ensure players can edit groups. - Ensure Group Registration renders on iOS |  |  |

| Title: Player Registration | Priority: 2 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I want to be able to register myself in the Agineek application so I can use user-centered features in the game. |  |  |
| Acceptance Criteria: - Inspect Player, PlayerData, and PlayerInfo classes in the original application and combine into more slim-downed classes in the new application. - Create a Player Registration view. - Use the Player entity(s) to store information about the player on the phone. - Ensure players can edit their player profiles. - Ensure PlayerRegistration renders on iOS. |  |  |

| Title: App Login | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to log into my Agineek account on my phone application so I can sync my data with the Agineek website. |  |  |
| Acceptance Criteria: - Create an AppLogin view. - Create initial logic for implementing logging in to the online application. - Ensure AppLogin is correctly styled for iOS. |  |  |

| Title: Configuration Page | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. - Create a Configuration view for iOS use. |  |  |

| Title: Game Home Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a GameHome page. - Wire navigation to various configuration pages into GameHome page. - Wire navigation into Game page into GameHome page. - Ensure GameHome page is similar in style and functionality as previous application. - Ensure the GameHome page works on iOS |  |  |

| Title: Agnostic Widgets | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to have an easy time developing for both Android and iOS services so that I can rapidly prototype the displayed views for a phone application. |  |  |
| Acceptance Criteria: - Create a Flutter package for framework-agnostic creation of widgets using the Flutter toolkit. - Publish the package to pub.dev and add as a dependency to Agineek-app - Use the package in the Agineek app to replace costly building of separate widget structures for each platform. |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Player Registration

  - Joseph Quinn

- Agnostic Widgets

  - Joseph Quinn

- Configuration Page

  - Yermaineh Soto

- Club Registration

  - Angel Hourruitiner

- Club Info Display

  - Angel Hourruitiner

- Group Registration

  - George Morera

  - Leo Rios

- App Login

  - Carlos Amasifuen

- Game Home Page

  - Jesus Rodriguez

  - Johnathan Barlatier

Sprint Planning Meeting Minutes: <07/12/2021>

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: <6:05pm>

End time: <6:pm>

Notes: Current progress is slowed down due to needing to configure iOS page rendering and having limited access to iOS machines for testing.

Stories:

| Title: Configuration Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure my Agineek application so that the application functions as I expect it to. |  |  |
| Acceptance Criteria: - Create a Configuration view based on the previous application. - Create a Configuration view for iOS use. |  |  |

| Title: Game Start Page | Priority: 1 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to configure and launch a game from a single page on the app because I want all the information about my Agineek game easily accessible and editable from a single game home screen. |  |  |
| Acceptance Criteria: - Create a Game Start Page - Incorporate the same functionality as previous application. - Ensure the Game Start Page page works on iOS |  |  |

| Title: Statistics Page | Priority: 2 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a user, I want to be able to view statistics about my games so that I can improve my relevant desired stats. |  |  |
| Acceptance Criteria: - Create a Statistics page. - Present user with relevant statistics from the application. - Ensure Statistics page is similar in style and functionality as previous application. - Ensure the Statistics page works on iOS |  |  |

| Title: Group-Club Registration | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I want to be able to link my groups and clubs together in the correct manner so that I can properly use the Agineek features for my groups. |  |  |
| Acceptance Criteria: - Connect relationship between Groups and Clubs on the application. - Ensure Group and Club relationships persist across application changes. |  |  |

| Title: UML | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to generate the proper documentation for the project so I can hand over the project to the next semester’s students in an orderly fashion. |  |  |
| Acceptance Criteria: - Ensure all correct UML diagrams have been generated for models. - Ensure all correct UML diagrams have been generated for application flow - Ensure correct UML diagrams are created for dependencies. |  |  |

| Title: Debugging | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As an application developer, I want to correct the flaws we noticed in the demo from last week so I can ensure the application is correctly functioning. |  |  |
| Acceptance Criteria: - Diagnose and fix issues with database connection - Diagnose and fix issues with models - Ensure application is running smoothly on Android - Ensure application is running smoothly on iOS |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Configuration Page

  - Yermaineh Soto

  - Carlos Amasifuen

- Statistics

  - Angel Hourruitiner

- Group-Club Registration

  - George Morera

  - Leo Rios

- Game Start Page

  - Jesus Rodriguez

  - Johnathan Barlatier?

- UML

  - Joseph Quinn

- Debugging

  - Joseph Quinn