### Sprint Retrospective (5/28):

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, and Jesus Rodriquez

Start time: <7:40pm>

End time: <8:02pm>

What Worked:

- Good communication being thrown around on WhatsApp

- Team is invested in learning the Flutter toolkit and Dart

What Didn’t Work:

- Not all members were speaking during the daily standups

What New Things Should We Start Doing:

- More communication during Standups

Sprint Retrospective Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:37

End time: 7:52

Date: 06/11/2021

- What went wrong?

  - We’re falling a bit behind because of learning new programming languages.

  - People aren’t attending meetings.

- What went right?

  - We’re getting in a better situation to do meaningful work.

  - Skeleton is getting in place

  - Meetings are going well

- How to address this in the future?

  - Try to enforce meeting times and send them in advance so everyone knows clearly when the meetings are

  - As everyone familiarizes themselves with the language, progress will naturally speed up

Sprint Retrospective Meeting Minutes:

Attendees: Yermaineh Soto, Angel Hourruitiner, Carlos Amasifuen, George Morera, Joseph Quinn, Leopoldo Rios, Jesus Rodriquez, and Jonathan Barlatier.

Start time: 7:35

End time: 7:45

Date: 06/25/2021

- What went wrong?

  - Meeting attendance was down.

- What went right?

  - Got pages completed.

- How to address this in the future?

  - Take time to remind each other of meetings.

  - Hold people who are not attending meetings accountable.

Sprint Retrospective Meeting Minutes:

Attendees: Carlos Amasifuen, Angel Hourruitiner, George Morera, Joseph Quinn, Yermaineh Soto, Leopoldo Rios

Start time: 06:00pm

End time: 06:31pm

Date: 07/09/2021

- What went wrong?

  - Still do not have work in for the Game Page.

  - People missing meetings and not checking WhatsApp

- What went right?

  - Good jump to new platform widgets dependency.

- How to address this in the future?

  - Continue to encourage communication

  - Push for Game Page to be completed in a timely manner

Sprint Retrospective Meeting Minutes:

Attendees: Angel Hourruitiner, George Morera, Joseph Quinn, Jesus Rodriquez,, Leopoldo Rios, Yermaineh Soto

Start time: 7:35pm

End time: 7:45pm

Date: 07/23/2021

- What went wrong?

  - Some features that were planned to be completed this semester were not completed before the end of the work timeframe.

- What went right?

  - A decent amount of work was completed for the semester.

  - The app is stable and runs at the end of the semester.

  - Unfinished work can be picked up by the next semester group.

  - UML documentation is being worked on.

- How to address this in the future?

  - Be responsible for the work that is being committed to.

  - Be responsible for personal learning.