Sprint Planning Meeting Minutes 05/18/2021:

Attendees: Cody Jimenez, Henry Labrada, Arturo Sanchez, Mikhala Sanchez, Alberto Canete

Start time: 5:00 PM

End time: 5:30 PM

After discussion, the velocity of the team was estimated to be 5 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- <BF-S2021-69> in clinician portal, clicks [food results], no results pops up but shows "no message available".

- <BF-S2021-71>add the missing values to the formula

- <BF-S2021-72>Questionnaire page bug: cannot input decimal

- <BF-S2021-73>change the percent to the integer while clicking nutrients icon

- <BF-S2021-74>add column with date and username in parent portal, results tab. (This is how it appears in clinician portal)

- <BF-S2021-75>change the text in the parent portal,

- <BF-S2021-76>make the text for the "goal setting" instructions larger,

- <BF-S2021-77>add sample questionnaire tab in the clinician portal

- <BF-S2021-78>add goal setting instructions to clinician portal

- <BF-S2021-79>change food item name text in admin portal, food items tab

The team members indicated their willingness to work on the following user stories.

- Cody Jimenez

  - <BF-S2021-69> in clinician portal, clicks [food results], no results pops up but shows "no message available".

  - <BF-S2021-78>add goal setting instructions to clinician portal

- Henry Labrada

  - <BF-S2021-73>change the percent to the integer while clicking nutrients icon

  - <BF-S2021-79>change food item name text in admin portal, food items tab

- Arturo Sanchez

  - <BF-S2021-77>add sample questionnaire tab in the clinician portal

  - <BF-S2021-74>add column with date and username in parent portal, results tab. (This is how it appears in clinician portal)

- Mikhala Sanchez

  - <BF-S2021-71>add the missing values to the formula

  - <BF-S2021-75>change the text in the parent portal,

- Alberto Canete

  - <BF-S2021-72>Questionnaire page bug: cannot input decimal

  - <BF-S2021-76>make the text for the "goal setting" instructions larger

Sprint Planning Meeting Minutes 05/31/2021:

Attendees: Cody Jimenez, Henry Labrada, Arturo Sanchez, Mikhala Sanchez, Alberto Canete

Start time: 10:30 PM

End time: 11:00 PM

After discussion, the velocity of the team was estimated to be 5 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- <BF-S2021-80>add text in User Login to include both English and Spanish

- <BF-S2021-81>add option in parental portal, Questionnaire tab to Begin Questionnaire in Spanish

- <BF-S2021-82>add option in participant portal, Questionnaire tab to Begin Questionnaire in Spanish

- <BF-S2021-83>fix bug in clinician portal, questionnaire results tab

- <BF-S2021-84>incorrect label displayed in "Food Items" pop-up table

The team members indicated their willingness to work on the following user stories.

- Cody Jimenez

  - <BF-S2021-69> in clinician portal, clicks [food results], no results pops up but shows "no message available".

  - <BF-S2021-78>add goal setting instructions to clinician portal

- Henry Labrada

  - <BF-S2021-73>change the percent to the integer while clicking nutrients icon

  - <BF-S2021-79>change food item name text in admin portal, food items tab

- Arturo Sanchez

  - <BF-S2021-80>add text in User Login to include both English and Spanish

  - <BF-S2021-84>incorrect label displayed in "Food Items" pop-up table

- Mikhala Sanchez

  - <BF-S2021-83>fix bug in clinician portal, questionnaire results tab

  - <BF-S2021-84>incorrect label displayed in "Food Items" pop-up table

- Alberto Canete

  - <BF-S2021-80>add text in User Login to include both English and Spanish

  - <BF-S2021-81>add option in parental portal, Questionnaire tab to Begin Questionnaire in Spanish

  - <BF-S2021-82>add option in participant portal, Questionnaire tab to Begin Questionnaire in Spanish

Sprint Planning Meeting Minutes 06/14/2021:

Attendees: Cody Jimenez, Henry Labrada, Arturo Sanchez, Mikhala Sanchez, Alberto Canete

Start time: 10:30 PM

End time: 11:00 PM

After discussion, the velocity of the team was estimated to be 5 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- <BF-S2021-85>change background color to white/clear for tracking history

- <BF-S2021-87> create link on login page for reset password

- <BF-S2021-88> center alignment for login button, if possible

- <BF-S2021-89> FFQ in Spanish does not submit

- <BF-S2021-90> little above should be in Spanish and red color

- <BF-S2021-91> make "need help" button white color

- <BF-S2021-92> change language buttons to dark aqua color on login screen

- <BF-S2021-93> display label in food results table Español

- <BF-S2021-94> user choices display in parent portal doesn't match FFQ

The team members indicated their willingness to work on the following user stories.

- Cody Jimenez

  - <BF-S2021-87> create link on login page for reset password

  - <BF-S2021-88> center alignment for login button, if possible

- Henry Labrada

  - <BF-S2021-90> little above should be in Spanish and red color

  - <BF-S2021-91> make "need help" button white color

- Arturo Sanchez

  - <BF-S2021-92> change language buttons to dark aqua color on login screen

  - <BF-S2021-94> user choices display in parent portal doesn't match FFQ

- Mikhala Sanchez

  - <BF-S2021-93> display label in food results table Español

  - <BF-S2021-94> user choices display in parent portal doesn't match FFQ

- Alberto Canete

  - <BF-S2021-85> change background color to white/clear for tracking history

  - <BF-S2021-87> create link on login page for reset password

  - <BF-S2021-88> center alignment for login button, if possible

  - <BF-S2021-89> FFQ in Spanish does not submit

  - <BF-S2021-90> little above should be in Spanish and red color

Sprint Planning Meeting Minutes 06/29/2021:

Attendees: Cody Jimenez, Henry Labrada, Arturo Sanchez, Mikhala Sanchez, Alberto Canete

Start time: 10:30 PM

End time: 11:00 PM

After discussion, the velocity of the team was estimated to be 5 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- <BF-S2021-95> center the 2 language buttons under "Begin Questionnaire" in participant portal

- <BF-S2021-96> change text for food item in Spanish version

- <BF-S2021-97> when parent submits tracking (in parent portal, tracking tab) they are redirected to the middle of a page

- <BF-S2021-98> images in "recommendations" tab missing

- <BF-S2021-99> bug with food results table, salty snacks

- <BF-S2021-100> bug with food results table, refined grains

- <BF-S2021-101>When user submits a questionnaire, the user account name did not save to database

The team members indicated their willingness to work on the following user stories.

- Cody Jimenez

  - <BF-S2021-95> center the 2 language buttons under "Begin Questionnaire" in participant portal

  - <BF-S2021-96> change text for food item in Spanish version

- Henry Labrada

  - <BF-S2021-95> center the 2 language buttons under "Begin Questionnaire" in participant portal

  - <BF-S2021-96> change text for food item in Spanish version

- Arturo Sanchez

  - <BF-S2021-100> bug with food results table, refined grains

  - <BF-S2021-99> bug with food results table, salty snacks

- Mikhala Sanchez

  - <BF-S2021-100> bug with food results table, refined grains

  - <BF-S2021-99> bug with food results table, salty snacks

- Alberto Canete

  - <BF-S2021-97> when parent submits tracking (in parent portal, tracking tab) they are redirected to the middle of a page

  - <BF-S2021-98> images in "recommendations" tab missing

  - <BF-S2021-101>When user submits a questionnaire, the user account name did not save to database

  - <BF-S2021-96> change text for food item in Spanish version

Sprint Planning Meeting Minutes 07/14/2021:

Attendees: Cody Jimenez, Henry Labrada, Arturo Sanchez, Mikhala Sanchez, Alberto Canete

Start time: 11:00 PM

End time: 11:30 PM

After discussion, the velocity of the team was estimated to be 5 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- <BF-S2021-102> completed tracking and username did not appear in history

- <BF-S2021-103> change text from "Normal" to read "Adequate"

- <BF-S2021-104> change text from "Equal" to read "Adequate"

- <BF-S2021-105> change text from "tiempo" to read "veces" in Spanish Questionnaire

- <BF-S2021-106> save questionnaire responses until submitted

- <BF-S2021-107> change Spanish text in nutrientes table, indicador column

- <BF-S2021-108> change Spanish text in alimentos table, etiqueta column

- <BF-S2021-109> change Spanish text found in Historial de Seguiminto tab

- <BF-S2021-110> make questionnaire mobile friendly in parent portal

- <BF-S2021-111> add function to delete tracking entries in admin portal

The team members indicated their willingness to work on the following user stories.

- Cody Jimenez

  - <BF-S2021-103> change text from "Normal" to read "Adequate"

  - <BF-S2021-104> change text from "Equal" to read "Adequate"

  - <BF-S2021-106> save questionnaire responses until submitted

- Henry Labrada

  - <BF-S2021-103> change text from "Normal" to read "Adequate"

  - <BF-S2021-104> change text from "Equal" to read "Adequate"

  - <BF-S2021-106> save questionnaire responses until submitted

- Arturo Sanchez

  - <BF-S2021-106> save questionnaire responses until submitted

  - <BF-S2021-110> make questionnaire mobile friendly in parent portal

  - <BF-S2021-111> add function to delete tracking entries in admin portal

- Mikhala Sanchez

  - <BF-S2021-108> change Spanish text in alimentos table, etiqueta column

  - <BF-S2021-109> change Spanish text found in Historial de Seguiminto tab

  - <BF-S2021-111> add function to delete tracking entries in admin portal

- Alberto Canete

  - <BF-S2021-103> change text from "Normal" to read "Adequate"

  - <BF-S2021-104> change text from "Equal" to read "Adequate"

  - <BF-S2021-105> change text from "tiempo" to read "veces" in Spanish Questionnaire

  - <BF-S2021-106> save questionnaire responses until submitted

  - <BF-S2021-107> change Spanish text in nutrientes table, indicador column