Florida International University

Knight Foundation School of Computing and Information Sciences

sSoftware Engineering Focus

Final Deliverable

ComboCounter

Team Members: Jonathan Zamora, Jonathan Attias Khoudari, Rafael Vargas, Junjie Yang, Yhomira Lopez

Product Owner(s): Michael H. Bucar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of how the implementation, testing and design was done in the following project; ComboCounter. This document also highlights the steps needed to achieve a full production software. In addition, shortcomings and features not currently functioning will be elaborated on for the betterment of this software, as well as a deep look at the diagrams and algorithms used for said design.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	74

References ……………………………………………………………………………………………………………………...………...	80

# Introduction

There aren’t many ways for a proper boxing environment to be tracked and recorded for both professional and entertainment purposes. This application strives to provide the necessary tracking and recording software in order to track the improvement of an individual as well as a competitive mode for the purposes of competition.

## Current System

The previous system was rather rough and roughly coded, it provided a rough draft to what ComboCounter could be. It had the foundation for every mode and although not everything was correctly designed and there were some bugs, it gave us an idea which we could improve upon. The system provided a login and register screen but no database to support it.

## Purpose of New System

The new system includes a database to properly support the login and register pages as well as a greatly improved UI which gives the user an easier time when using the application. We have also fixed all bugs and adjusted every mode properly allowing it to work as it was intended upon request of the project owner. We have added, adjusted, and in some cases changed the names of modes in order to make the application more user-friendly. Inspiration was taken from the previous system as well as screenshots and original rough drafts provided by the PO.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the ComboCounter project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- User Story 1: Download Software

  - As a developer, I want to download Netbeans and MySQL Workbecnh so I can run the code the previous teams have created.

- User Story 2: Code Research

  - As a developer, I want to familiarize myself with the code provided by the previous teams in order to add, remove, and change the structure

- User Story 3: Formula Research

  - As a developer, I want to understand how I can re-create the existing formula for speed/strength

- User Story 4: Formula Creation

  - As a developer, I want to create a formula which will properly display strength vs speed

- User Story 5: Create Database

  - As a developer, I want to create a new database which can be linked to the code after it has been re-worked

- User Story 6: Fixing Code Infrastructure

  - As a developer, I want to re-create the code infrastructure in order to make it mor eligible moving forward for other teams

- User Story 7: Feature Completion

  - As a developer, I want to make sure that all the features are correct and that they all have the necessary code.

- User Story 8: UI Clean-Up

  - As a developer, I want to re-create the current UI in order to make it more user-friendly

- User Story 9: Session History

  - As a developer, I want to make it possible for users to look back at their previous session history and see their improvement over time

- User Story 10: Confirm Exit

  - As a developer, I want to ensure that the user is trying to exit an ongoing session

- User Story 11: Login/Register

  - As a developer, I want to ensure that the user provides all the necessary information and that the login/registering process is smooth

- User Story 12: Competitive Mode

  - As a developer, I want to allow the user to enter into competitions vs other players in any of the specific modes

- User Story 13: New Icons

  - As a developer, I want to create new icons that will make the UI more user-friendly

## Pending User Stories

- User Story 14: Color Layouts

  - As a developer, I want the user to be able to choose from different color layouts

- User Story 15: Timer Direction

  - As a developer, I want the user to choose which direction the timer will count, up or down

- User Story 16: Profile

  - As a developer, I want to make it possible to edit an existing profile as well as look at all the current information

- User Story 17: Feedback

  - As a developer, I want the user to be able to provide feedback on the application

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

| CPU | At least I3 |
| --- | --- |
| RAM | 8 GB (Recommended) |
| Storage | 5 GB |
| OS | Windows 10 |
| Utilization Stack | - Apache Netbeans - MySQL - Java - JFrame |

## Sprints Plan

### Sprint 1

Attendees: Jonathan Zamora, Jonathan Khoudari, Rafael Vargas, Junjie Yang, Yhomira Lopez

Meeting Date: 5/15/21

Start Time: 10:00 AM

End Time: 11:00 AM

- User Story 1: Download Software

As a developer, I want to download Netbeans and MySQL Workbench so I can run the code the previous teams have created.

- User Story 2: Code Research

As a developer, I want to familiarize myself with the code provided by the previous teams in order to add, remove, and change the structure

- User Story 3: Formula Research

As a developer, I want to understand how I can re-create the existing formula for speed/strength

### Sprint 2

Attendees: Jonathan Zamora, Jonathan Khoudari, Rafael Vargas, Junjie Yang, Yhomira Lopez

Meeting Date: 6/1/21

Start Time: 10:00 AM

End Time: 11:00 AM

- User Story 1: Download Software

As a developer, I want to download Netbeans and MySQL Workbecnh so I can run the code the previous teams have created.

- User Story 2: Code Research

As a developer, I want to familiarize myself with the code provided by the previous teams in order to add, remove, and change the structure

- User Story 3: Formula Research

As a developer, I want to understand how I can re-create the existing formula for speed/strength

- User Story 4: Formula Creation

As a developer, I want to create a formula which will properly display strength vs speed

### Sprint 3

Attendees: Jonathan Zamora, Jonathan Khoudari, Rafael Vargas, Junjie Yang, Yhomira Lopez

Meeting Date: 6/15/21

Start Time: 10:00 AM

End Time: 11:00 AM

- User Story 5: Create Database

As a developer, I want to create a new database which can be linked to the code after it has been re-worked

- User Story 6: Fixing Code Infrastructure

As a developer, I want to re-create the code infrastructure in order to make it mor eligible moving forward for other teams

- User Story 7: Feature Completion

As a developer, I want to make sure that all the features are correct and that they all have the necessary code.

### Sprint 4

Attendees: Jonathan Zamora, Jonathan Khoudari, Rafael Vargas, Junjie Yang, Yhomira Lopez

Meeting Date: 6/29/21

Start Time: 10:00 AM

End Time: 11:00 AM

- User Story 7: Feature Completion

As a developer, I want to make sure that all the features are correct and that they all have the necessary code.

- User Story 8: UI Clean-Up

As a developer, I want to re-create the current UI in order to make it more user-friendly

- User Story 9: Session History

As a developer, I want to make it possible for users to look back at their previous session history and see their improvement over time

- User Story 10: Confirm Exit

As a developer, I want to ensure that the user is trying to exit an ongoing session

- User Story 11: Login/Register

As a developer, I want to ensure that the user provides all the necessary information and that the login/registering process is smooth

### Sprint 5

Attendees: Jonathan Zamora, Jonathan Khoudari, Rafael Vargas, Junjie Yang, Yhomira Lopez

Meeting Date: 7/14/21

Start Time: 10:00 AM

End Time: 11:00 AM

- User Story 7: Feature Completion

As a developer, I want to make sure that all the features are correct and that they all have the necessary code.

- User Story 8: UI Clean-Up

As a developer, I want to re-create the current UI in order to make it more user-friendly

- User Story 12: Competitive Mode

As a developer, I want to allow the user to enter into competitions vs other players in any of the specific modes

- User Story 13: New Icons

As a developer, I want to create new icons that will make the UI more user-friendly

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

## Deployment Diagram

## Design Patterns

Strategy Design Pattern

Composite Design Pattern

# System Validation

ID: SysTest-ISCU-01-UserLogin-01-Sunny01

Purpose: Testing the process user successfully login.

Test setup:

1.      User must be at the login page.

2.      User must have a valid username & Password.

3.      username = abc & password = 123 for this account.

Input:

1.      User enters username: abc

2.      User enters Password: 123

3.      User clicks on “Login”

Expected output: The main menu should be displayed.

ID: SysTest-ISCU-02-UserLogin-02-Rainy01

Purpose: Testing the process of a failed attempt when trying to log.

Test setup:

1.      User must be at the login page.

2.      Username = abc & password = 123 for this account.

Input:

4.      User (Isaac Smith) enters username: def

5.      User (Isaac Smith) enters Password: 456 message should be displayed “Wrong password or username, please try again or register”.

6.      User (Isaac Smith) clicks on “Login”.

Expected output: An error message should be displayed “Wrong password or username, please try again or register”.

# Glossary

| Term | Definition |
| --- | --- |
| Arduino | Hardware which can be programmed to take in specific input and give specific output. |
| C# | An object-oriented programming language that is owned and developed by Microsoft |
| SQL | A programming language used to implement databases by defining how and what data will be permanently stored. |
| UI | Acronym for User Interface; Deals with how users interact with the application either through text or through graphical elements. |
| UML | Acronym for Unified Modeling Language; Set of standards on how to create diagrams, charts, and other visuals which help developers plan how they will implement their program. |

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

First Page                                          Login Page

Register Page                                     General Setup Page

## General Mode Page                              Settings Page

## Activity Page                                                 Side Bar

## Shortcomings/Wishlist

- Connect Database to Code structure

- Calibrate sensors / Scoring System

- User can select from various color layouts for the background

- Implement Timer Direction (Settings)

- Implement Profile, Feedback, About tabs

- Clean up code from merges

- Fix bugs from all the modes

- Implement history to 3 of the modes

- Add history to competitions

- Add compatibility to different resolution/sizes (Computers, phones, tablets…)

# References

“Diagrams.Net - Free Flowchart Maker and Diagrams Online.” Flowchart Maker & Online Diagram Software, www.draw.io/.

“Logo Maker.” Free Logo Maker - Create Your Own Logo in Minutes!, logomakr.com/.